SD9: Board Resolution

Song Da No 9 JSC announces Board Resolution approved on 23/07/2012 as follows:

- Operating result of QII/2012 and First 6 months of 2012

- Operating result of QII/2012

| No. | Main economic items | Unit | Plan | Realized | % Completed |
| --- | --- | --- | --- | --- | --- |
| I | Total operating value | VND million | 275,000 | 223,981 | 81 |
| 1 | Building business value | “ | 260,309 | 204,654 | 79 |
| 2 | Industrial production value | “ | 8,691 | 10,252 | 118 |
| 3 | Service business value | “ | 6,000 | 9,074 | 151 |
| II | Financial items | “ |  |  |  |
| 1 | Revenue | “ | 264,545 | 151,816 | 57 |
| 2 | Money in cash | “ | 300,000 | 175,242 | 58 |
| 3 | Payable to the State | “ | 13,681 | 9,331 | 68 |
| 4 | Profit before tax | “ | 12,000 | 11,497 | 96 |
| III | Investment plan | VND million | 50,500 | 0 | 0 |
| IV | Average income/employee | VND million | 7.016 | 7,402 | 106 |
| V | Total employees | Person | 1,483 | 1,300 | 88 |

- Operating result of First 6 months of 2012

| No. | Items | Unit | Plan | Realized | % Completed |
| --- | --- | --- | --- | --- | --- |
| I | Total operating value | VND million | 800,000 | 427,192 | 53 |
| 1 | Building business value | “ | 735,146 | 396,479 | 54 |
| 2 | Industrial production value | “ | 34,853 | 10,252 | 29 |
| 3 | Service business value | “ | 30,000 | 20,460 | 68 |
| II | Financial items | “ |  |  |  |
| 1 | Revenue | “ | 836,363 | 302,462 | 36 |
| 2 | Money in cash | “ | 920,000 | 350,430 | 38 |
| 3 | Payables to the State | “ | 39,340 | 15,128 | 38 |
| 4 | Profit before tax | “ | 65,000 | 21,258 | 33 |
| III | Investment plan | VND million | 53,000 | 0 | 0 |
| IV | Average income/employee | VND million | 7.117 | 6.626 | 93 |
| V | Total employees | Person | 1,730 | 1,375 | 79 |

- Projects on progress

- Son La Hydroelectricity

- Huoi Quang Hydroelectricity

- Lai Chau Hydroelectricity

- Hua Na Hydroelectricity

- Trung Son Hydroelectricity

- Ha Tinh side-track

- Ha Noi – Lao Cai road

- Operating of Nam Khanh Hydroelectricity Factory on 03/2012

- Operating plan of QIII/2012 and Last 6 months of 2012

| No. | Economic items | Unit | Plan of QIII/2012 | Plan of Last 6 months of 2012 |
| --- | --- | --- | --- | --- |
| I | Total operating value | VND million | 225,000 | 440,000 |
| 1 | Building business value | VND million | 205,453 | 399,283 |
| 2 | Industrial production value | “ | 13,000 | 24,602 |
| 3 | Service business value | “ | 6,547 | 16,115 |
| II | Financial items | “ |  |  |
| 1 | Revenue | “ | 318,636 | 591,681 |
| 2 | Money in cash | “ | 332,500 | 556,000 |
| 3 | Payables to the State | “ | 16,435 | 30,866 |
| 4 | Profit before tax | “ | 13,500 | 46,000 |
| 5 | Charter capital | “ | 292,500 | 292,500 |
| 6 | Owner’s equity | “ | 513,649 | 533,838 |
| 7 | Total asset | “ | 1,369,678 | 1,371,699 |
| III | Investment plan | VND million | 50,500 | 53,000 |
| IV | Average income/employee | VND million | 7.264 | 7.832 |
| V | Total employees | Person | 1,600 | 1,707 |