DBC: Report on use of proceeds

DABACO Group reports the use of proceeds in the issue of shares approved by the SSC on 17/11/2012 as follows:

1. Information on the issue:

- Issuer: DABACO Group

- Stock code: DBC

- Stock type:

+ With stock: Common stock

+ With Bond: convertible bonds

- Par value: VND 10,000

- Offering volume: 18,164,440 shares and 2,544,666 bonds

- Net proceeds: VND 556,795,480,000

- Start date of offering: 27/12/2010

- End date of offering: 14/02/2011

2. Use of proceeds:

- Projects announced in the prospectus

| No. | Project | Total investment (VND million) | Expected time for activities |
| --- | --- | --- | --- |
| 1 | Technical Infrastructure and Construction Route H1 in Bac Ninh City | 305,000 | Quarter2/2011, completed after 18 months |
| 2 | Technical Infrastructure and Construction Route H2 in Bac Ninh City | 196,670 | In November/2010, completed after 18 months |
| 3 | Technical Infrastructure and Construction Route Chinh Kinh – Duong Vuong 3 in Bac Ninh City | 57,065 | Quarter2/2011, completed after 12 months |
| 4 | Park and Lake Van Mieu in Bac Ninh | 197,498 | In December/2010, completed after 36 months |
| 5 | Technical Infrastructure and Construction from Den Do Temple to No.3 belt and TL295B | 277,327 | In January/2011, completed after 20 months |
| 6 | The Road from the intersection between Highway 1A with TL277 to TL295B | 342,225 | In June/2011, completed after 24 months |
|  | - Total + Ownership capital: 30% + Capital from issue of bond: 18% + Loans from commercial banks: 52% | 1,375,785 412,736 254,467 708,583 |  |

- Current projects:

| No. | Project | Total amount of disbursement (VND million) | Disbursement Items |
| --- | --- | --- | --- |
| 1 | Technical Infrastructure and Construction Route H1 in Bac Ninh City | 1,009 | Survey and design costs |
| 2 | Technical Infrastructure and Construction Route H2 in Bac Ninh City | 700 | Survey and design costs |
| 3 | Technical Infrastructure and Construction Route Chinh Kinh – Duong Vuong 3 in Bac Ninh City | 202 | Survey costs |
| 4 | Park and Lake Van Mieu in Bac Ninh | 150,421 | Cost for survey and design, compensation and ground clearance |
| 5 | Technical Infrastructure and Construction from Den Do Temple to No.3 belt and TL295B | 1,577 | Survey and design costs |
| 6 | The Road from the intersection between Highway 1A with TL277 to TL295B | 2,091 | Survey and design costs |
|  | - Total | 156,000 |  |

+ Reason for slow disbursement: People's Committee has adjusted some projects. So making and designing project to review the procedure, compensation for ground clearance were difficults

+ Retained amount from the offering, the company will continue to invest in BT project