SDT: Board resolution

On 23/10/2014, Song Da No 10 JSC announced board resolutions as follows:

I. Approve operating result of quarter 3 and first 9 months 2014, Plan for quarter 4

1. The operating result of quarter 3 and first 9 months 2014

1.1 Main economic indicators:

a) Total operating result value of quarter 3: VND 288,156 / 292,007 million, reach 59 % of the quarter plan; Accumulated value in the first 9 months: VND 928,603 / 1,086,300 million, reach 85.5 % of the year plan

- Construction value of quarter 3: VND 287,209 / 289,807 million, reach 99.1 % of the quarter plan

Accumulated value in the first 9 months: VND 991,569 / 1,029,390 million, reach 88.6 % of the year plan

- Non-construction value of quarter 3: VND 947 / 2,200 million, reach 88.6 % of the quarter plan

Accumulated value in the first 9 months: VND 17,034 / 56,910 million, reach 29.9 % of the year plan

b. Exercised sale of quarter 3: VND 297,058 / 343,736 million, reach 86.4 % of the quarter plan

Accumulated value in the first 9 months: VND 840,931 / 1,186,330 million, reach 70.9 % of the year plan

c. Exercised revenue of quarter 3: VND 270,053 / 312,487 million, reach 86.4 % of the quarter plan

Accumulated value in the first 9 months: VND 764,602 / 1,078,490 million, reach 70.9 % of the year plan

d. Submit to State Budget of quarter 3: VND 11,167 / 16,288 million, reach 68.6 % of quarter plan

Accumulated value in the first 9 months: VND 48,363 / 61,188 million, reach 79 % of the year plan

e. Exercised profit before tax of quarter 3: VND 20,200 / 31,249 million, reach 64.6 % of quarter plan

Accumulated value in the first 9 months: VND 85,525 / 108,000 million, reach 79.2 % of the year plan

f. The ratio of Profit before tax/revenue quarter 3:  7.48 %  / 10 %, reach 74.8 % of the quarter plan

Accumulated value in the first 9 months: 11.19 % / 10 %, reach 111.7 % of the year plan

g. Average income of 01 employee in quarter 3: VND 10.13 / 9.11 million/month, reach 111 % of quarter plan

Accumulated value in the first 9 months: VND 10.95 / 9.10 million / month, reach 120.3 % of the year plan

h. Investment in quarter 3: VND 39,690 / 19,470 million, reach 204 % of quarter plan

Accumulated value in the first 9 months: VND 68,690 / 146,840 million, reach 46.7 % of the year plan

2. Operating plan for quarter 4.2014

2.1) Main targets:

a) Total operating result value:			VND 257,885 million

b)  Sale:					VND 395,587 million

c) Revenue:					VND 359,625 million

d) Submit to State Budget:			VND 19,415 million

e) Profit before tax:				VND 27,326 million

f) The ratio of Profit before tax / Revenue: 	7.6 %

g) Average labors (to 31/12):			1,723 persons

i) Average income:				VND 9.11 million / person / month

k) Investment value:				VND 0

II. Implementation

Member of BOD, General Manager are responsible for implementing this resolution.