S55: Board resolution

On 11/01/2015, Song Da 5.05 Joint Stock Company announced board resolution as follows:

1. Summarize business result in 2014

a) Estimate of business result

| No. | Indicator | Unit | Plan | Complete | % |
| --- | --- | --- | --- | --- | --- |
| 1 | Total productivity | VND 106 | 555,000 | 471,661 | 85% |
| 2 | Revenue | VND 106 | 552,000 | 421,271 | 76% |
| 3 | Payment to State budget | VND 106 | 26,480 | 29,429 | 115% |
| 4 | Charter capital | VND 106 | 24,960 | 24,960 | 100% |
| 5 | Profit after tax | VND 106 | 19,386 | 24,500 | 126% |
| 6 | Expected dividend (20%) | VND 106 | 4,992 | 4,992 | 100% |
| 7 | Average income | VND 103/month | 6,500 | 7,100 | 109% |

Reason for incompletion of revenue and productivity: Bac Na Hydro Power construction was delayed, investor of Chi Ke Hydro Power construction was late in handing over ground, and Ban Mong Lake project had been suspended for 03 months due to lack of capital.

b) Estimate of investment implementation in 2014

| No. | Indicator | Unit | Plan | Complete | % |
| --- | --- | --- | --- | --- | --- |
| 1 | Contribution to other enterprises | VND 106 | 63,070 | 10,401 | 16% |
| 2 | Investment in execution equipment | VND 106 | 12,700 | 4,123 | 32% |
| 3 | Payment for office purchase in Hanoi | VND 106 | 6,276 | 5,434 | 87% |
|  | Total |  | 82,046 | 19,958 | 24% |

Reason for incompletion of plan: Bac Na Hydro Power construction was delayed due to change of design and incompletion of legal procedures for investment license and credit contracts so shareholders did not contribute capital.

2. Approve advance of remuneration for Board of Directors and Supervisory Board in 2014 with total amount of VND 576,000,000.

3. Approve targets of business and investment plan in 2015:

3.1. Business plan

| No. | Indicator | Unit | Plan | Note |
| --- | --- | --- | --- | --- |
| 1 | Total productivity | VND 106 | 554,558 |  |
| 2 | Revenue | VND 106 | 563,225 |  |
| 3 | Payment to State budget | VND 106 | 22,832 |  |
| 4 | Charter capital | VND 106 | 49,920 |  |
| 5 | Profit after tax | VND 106 | 34,600 |  |
| 6 | Expected dividend (20%) | VND 106 | 9,984 |  |
| 7 | Average income | VND 103/month | 7,000 |  |

3.2.	Use of proceeds and investment in 2015

| No. | Indicator | Unit | Plan | Note |
| --- | --- | --- | --- | --- |
| A | Use of proceeds | VND 106 | 334,961 |  |
| I | Investment | VND 106 | 101,455 |  |
| 1 | Contribution to other enterprises | VND 106 | 78,570 |  |
| 2 | Investment in execution equipment | VND 106 | 20,040 |  |
| 3 | Payment for office purchase in Hanoi | VND 106 | 845 |  |
| II | Production, business activities | VND 106 | 233,507 |  |
| B | Own and mobilized capital | VND 106 | 334,961 |  |
| I | Own capital for production, business activities | VND 106 | 181,382 |  |
| II | Mobilized capital | VND 106 | 153,579 |  |
| 1 | Short-term borrowings from banks | VND 106 | 80,000 |  |
| 2 | Mobilize capital from staff and employees | VND 106 | 20,000 |  |
| 3 | Other contracts + capital advance of construction works | VND 106 | 57,579 |  |

4/ Assign Management Board to implement these contents:

- Find methods to withdraw stagnant receivables, especially receivables at projects in which Song Da Corporation is General contractor.

- Organize execution to ensure safety and commitment of schedule, quality with investors when investors could ensure payment.

- Approach, bid and find works to ensure targets of business plan in 2015.