ND2: Annual General Mandate 2015

Northern Electricity Development and Investment Joint Stock Company No. 2 announce the General Mandate approved on 10 April 2015 as follows:

Article 1: Approving the operating result 2014 and operating plan 2015:

A – The operation result 2014

I. The investment at Ngoi Phat Hydropower Plant

1. Site work:

- The Company has finished the work items and put them into operation

- The Company has finished installed and synchronizer to the national grid for three sets of machinery. Start generating commercial electricity in 01/2015

2. The operation results of 2014

2.1 The result of the investment project – Ngoi Phat Hydropower Plant

a. The investment value

Unit: Billion dongs

| No. | Indicators | Plan 2014 | Implementation 2014 | Rate % Performance/ plan | Accumulative value at the end of 2014 |
| --- | --- | --- | --- | --- | --- |
|  | Investment volume | 452,76 | 479.01 | 110 | 2,062.80 |
| 1 | Construction | 244,92 | 243.77 | 100 | 1,041.84 |
| 2 | Equipment | 37.01 | 51.45 | 139 | 404.55 |
| 3 | Other cost | 58.09 | 58.09 | 100 | 165.01 |
| 4 | Fee provision | 33.19 | 29.6 | 89 | 29.6 |
| 5 | Loan interest in the time of construction | 79.55 | 114.1 | 143 | 421.8 |

II. Plan for selling electricity 2015

Plan for electricity production

| No. | Indicators | Unit | Plan 2015 |
| --- | --- | --- | --- |
| 1 | Electricity production (kwh) | Kwh | 94,170,000 |
| 2 | Rate of use and loss 1% | Kwh | 941,700 |
| 3 | Commercial electricity production | Kwh | 93,228,300 |
| 4 | Selling price (without VAT) | VND/ Kwh | 900 |
| 5 | Revenue | VND 1,000 | 83,905,470 |

b. The disbursement capital for the project

Unit: Billion dongs

| No. | Capital sources | Capital structure | Accumulative value at the end of 2014 |
| --- | --- | --- | --- |
| I | Credit loans, commercial loans | 1,566.75 | 1,429.18 |
| 1 | Bank of Investment and Development of Vietnam | 1,129.00 | 1,066.69 |
| 2 | Vietnam Development Bank | 437.75 | 362.49 |
| II | Available capital | 415.29 | 396.87 |
|  | Total | 1,982.04 | 1,826.05 |

B. The operation result 2014

The electricity of trial production 2014

| No. | Items | Unit | Trial production plan | The result of trial production | Rate % |
| --- | --- | --- | --- | --- | --- |
| 1 | September | kWh | 16,733,111 | 16,667,500 | 99.61 |
| 2 | October | kWh | 18,397,397 | 24,080,400 | 130.89 |
| 3 | November | kWh | 23,481,216 | 31,024,300 | 132.12 |
| 4 | December | kWh | 15,813,201 | 18,731,300 | 181.45 |
|  | Total | kWh | 74,424,926 | 90,503,500 | 121.60 |

The revenue from the trial production of the Plant as follows:

| Contents | Unit | Revenue |
| --- | --- | --- |
| Revenue | VND | 81,964,494,775 |
| Commercial electricity volume | kWh | 90,503,500 |
| Selling price (excluding VAT) | VND | 905.65 |

C. The investment plan and operation plan 2015

I. Carry out the settlement of Ngoi Phat Hydropower Plant

Stage 1: The settlement of the construction cost and report on total settlement (from 02/2015 to 12/2015)

Stage 2: Hire the independent auditing unit to audit the final report (from 04/2015 to 03/2016)

Stage 3: Verify and approve the settlement: from 03/2016 to 06/2016

II The project investment plan

1. Investment preparation for expanded Ngoi Phat Hydropower Plant Project

2. Look for the investment chance (via investment cooperation, contributing capital or transferring project) in order to take part in investing one small hydropower project with the capacity from 15 to under 30 MW in Lao Cai Province

3. Thuy Hoa Commercial Urban Area – Lao Cai Province: Preparation work and stage 1

4. The investment value 2015

| No. | Name of project | Investment value | Capital source |
| --- | --- | --- | --- |
| 1 | Expanded Ngoi Phat Hydropower Plant Project | 2.85 | Available capital |
|  | Preparation work |  |  |
| 2 | Thuy Hoa Commercial Urban Area | 14.16 | Available capital |
|  | Preparation | 3.64 |  |
|  | Investment into technical infrastructure | 10.52 |  |
|  | Total | 17.01 |  |

III. The business and production plan of electric factories in 2015

| No. | Contents | Unit | 2015 |
| --- | --- | --- | --- |
| I | Revenue: tax, fee | VND million | 312,440.31 |
| 1 | The revenue before tax, fee | kWh | 286,988.01 |
| 2 | Natural resources tax | VND million | 19,144.58 |
| 3 | Environment tax | VND million | 6,337.72 |
| II | Cost | VND million | 312,948.21 |
| 1 | Depreciation | VND million | 68,367.16 |
| 2 | Interest cost of loans | VND million | 154,326.19 |
| 3 | Operation cost | VND million | 38,494,68 |
| - | Salary cost | VND million | 16,397.67 |
| - | Other costs | VND million | 2,412.98 |
| - | Daily cost | VND million | 2,672.50 |
| - | Cost for production of Plant | VND million | 6,779.75 |
| - | Asset insurance | VND million | 3,000 |
| - | Repairing cost | VND million | 3,141 |
| - | Annual equipment purchasing for production | VND million | 4,000.00 |
| 4 | Guarantee cost for loan at BIDV | VND million | 22,107.91 |
| 5 | Underwriting free to increase the capital (buying shares of Techcombank) | VND million | 4,200.00 |
| 6 | Taxes and fees | VND million | 25,452.30 |
| III | Profit before tax | VND million | (507.90) |
| IV | Profit after tax | VND million | (507.90) |
| V | Dividend payment | VND million | 0 |

Plan in 2015

Unit: VND 1,000

| No | Indicators | Plan 2015 |
| --- | --- | --- |
| 1 | Revenue | 83,905,470 |
| 2 | Costs | 7,090,479 |
| 3 | Depreciation | 54,763,194 |
| 4 | Loan interest payment | 70,323,194 |
| 5 | Profit before tax | (48,271,681) |
| 6 | Corporate income tax |  |
| 7 | Profit after tax | (48,271,681) |

Article 2: Approving the audited financial statement 2014 by Deloitte Vietnam Auditing Co., Ltd

Voting rate: 100%

Article 3: Approving report of the Board 2014

Article 4: Approving report of Supervisory Board 2014

Article 5: Approving responsibility allowances for amateur work of members of the Board, SB and salary fund 2015

Article 6: Assigning the Board of Directors to select auditor for financial statement 2015

Article 7: Approving plan for profit and dividend distribution 2014

Total undistributed profit after tax: 	VND 1,589,839,269

The profit before tax: 			VND 190,449,772

Corporate income tax: 			VND 41,898,949

Profit after tax: 				VND 148,550,823

Earnings per share: 			VND 4.0

Total undistributed profit after tax: 	VND 1,738,390,092

Dividend payment 2014: VND 0

Remaining profit carried over 2015: 	VND 1,738,390,092

Article 8: Approving the resignation and additional election result of members of the Board in term 2014-2019

Dismiss Me. Nguyen Phuc Huong from BOD

Appoint Mr. Nguyen Huu Ngoc as Director of BOD