SD9: Board Resolution

On 20/04/2015, Song Da No. 9 Joint Stock Company announced Board Resolution as follows:

Article 1: Board of Directors approves following contents:

I. Report on implementing the operating plan of quarter 1.2015:

1. Some main targets:

| No. | Target | Unit | Quarter 1 |  | Implementation percentage |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Plan (1) | Actual (2) | % ( = 2 /1) |
| I | Total production business value | VND 106 | 286,572 | 371,386 | 130 |
| 1 | Business value of construction | VND 106 | 276,572 | 358,416 | 130 |
| 2 | Industrial production value | VND 106 | 10,000 | 11,328 | 113 |
| 3 | Other business value | VND 106 |  | 1,640 |  |
| II | Financial targets |  |  |  |  |
| 1 | Sale | VND 106 | 318,817 | 310,192 | 97 |
| 2 | Revenue | VND 106 | 289,833 | 281,993 | 97 |
| 3 | Money into account | VND 106 | 305,053 | 282,499 | 92 |
| 4 | Payables to the State budget | VND 106 | 12,395 | 12,276 | 99 |
| 5 | Profit |  |  |  |  |
|  | Profit before tax | VND 106 | 10,000 | 10,530 | 105 |
|  | Profit after tax | VND 106 | 7,800 | 8,213 | 105 |
| 6 | Profit margin |  |  |  |  |
| - | Before-tax profit / Revenue | % | 3.5 | 3.7 | 106 |
| - | After-tax profit / Owner’s Equity | % | 1.3 | 1.4 | 108 |
| - | After-tax profit / Total asset | % | 0.5 | 0.5 | 100 |
| 7 | Average income / person/ month | VND 103 | 7,309 | 7,174 | 98 |
| III | Investment plan | VND 106 | 0 | 0 |  |

II. The expected operating plan of quarter II.2015:

1. Main targets:

| No. | Target | Unit | Plan |
| --- | --- | --- | --- |
| I | Total production business value | VND 106 | 316,724 |
| 1 | Business value of construction | VND 106 | 304,724 |
| 2 | Industrial production value | VND 106 | 12,000 |
| 3 | Other business value | VND 106 |  |
| II | Financial targets |  |  |
| 1 | Revenue | VND 106 | 336,788 |
| 2 | Money into Account | VND 106 | 346,373 |
| 3 | Payables to the State budget | VND 106 | 13,803 |
| 4 | Profit | VND 106 |  |
|  | Profit before tax | VND 106 | 10,000 |
|  | Profit after tax | VND 106 | 7,800 |
| 5 | Profit margin |  |  |
| - | Before-tax profit / Revenue | % | 3.0 |
| - | After-tax profit / Owner’s Equity | % | 1.4 |
| - | After-tax profit / Total asset | % | 0.5 |
| 6 | Average income / person/ month | VND 103 | 7,326 |
| III | Investment plan | VND 106 | 0 |

2. Missions in quarter 2.2015

2.1 Project of constructing cinder dump No. 2 – Mong Duong 2 Thermal Power Plant:

Complete the test run and hand over all construction items according to the bidding contract.

2.2. Lai Chau Hydropower Plant: Compete concrete placement, retaining dike embankment, exploitation of Quarry 1B

2.3. XEKAMAN 1 Hydropower Plant: Complete concrete placement, the 2nd-round foundation excavation, exploitation of Quarry no. 3.

2.4. Huoi Quang Hydropower plant: Complete the retaining dike dismantling before 30/06/2015

2.5. Build the additional investment plan and submit to the Corporation for the approval, enhance the capacity of construction equipment before 30/06/2015.

2.6. Complete the planning re-adjustment and investment licensing procedures of Pake Hydropower Plant before 30/06/2015.

2.7. Preparation of human and construction equipment for new projects: Nam Nghiep 1 Hydropower and Lang Hoa Lac Street – Hoa Binh province.

2.8. Prepare capital for paying dividend of year 2014 before 30/06/2015.

III. Approve the content of drafts submitted to Annual General Meeting of Shareholders 2015:

- Draft on the organization rules of Annual General Meeting of Shareholders 2015.

- Draft of the audited financial statement and income statement of year 2014, draft of financial and investment and operating plan of year 2015.

- Draft of the operation report 2014 and the operational plan 2015 of Board of Directors

- Draft of the report 2014 and the operational plan 2015 of Supervisory Board

- Report of Board of Directors on the profit distribution and dividend payment plan of year 2014, plan of paying salary and remuneration of year 2014 and 2015 for Board of Directors and Supervisory Board and other contents.

- Draft on amending and supplementing the organizational and operational charter of the Company

- Draft of General Mandate

IV. Time and place of Annual General Meeting of Shareholders 2015:

- Time: 8h00, 24/04/2015

- Location: Conference Hall, 9th floor, Song Da 9 Tower, Pham Hung Street, My Dinh 2 Ward, Nam Tu Liem District, Hanoi City.

V. Other contents:

1. Dissolve assisting committees of Board of Directors. Include:

+ Personnel committee

+ Control committee

+ Risk governance board

+ Financial strategic board

2. Approve appointing the capital management representative and terminating the capital management authorization for employees of the Company in Nam Mu Hydropower JSC:

2.1. Terminate the capital management authorization for 2 employees: Mr. Le Van Hung and Mr. Pham Quoc Thai because of the end of term and a resignation letter.

2.2. Appoint the capital management representative of the Company in Nam Mu Hydropower JSC:

- Appoint Mr. Ha Ngoc Phiem as the representative for the capital of VND 30 billion and introduce to General Meeting of Shareholders of Nam Mu Hydropower JSC for the position of Chairman of BOD.

- Appoint Mr. Do Van Ha as the representative for the capital of VND 30 billion and introduce to General Meeting of Shareholders of Nam Mu Hydropower JSC for the position of Manager.

- Appoint Mr. Tran The Quang as the representative for the capital of VND 30 billion and introduce to General Meeting of Shareholders of Nam Mu Hydropower JSC for the position of member of BOD.

- Appoint Mr. Quach Manh Hai as the representative for the capital of VND 30 billion and introduce to General Meeting of Shareholders of Nam Mu Hydropower JSC for the position of Head of Supervisory Board.

3. Regarding to investment activities: Approve contributing the financial investment capital to Nam Mu Hydropower JSC:

- Investment value: VND 15.3 billion

- Investment capital source: Owner’s Equity

- Reason: Nam Mu Hydropower issues additional shares to outstanding shareholders to increase charter capital with the increase rate of 20% of charter capital.

4. Personnel work: Assign Mr. Tran The Quang – Vice General Manager to hold concurrently the Manager position of Project “Construction of cinder dump no 2 – Mong Duong 2 Thermal power Plant” placing for Mr. Nguyen Duy Quang during his sabbatical time because of personal reason.

IV. Some key missions of Board of Directors in quarter 2:

1. Ensure the completion of targets as planned

2. Organize Annual General Meeting of Shareholders 2015 on 24/04/2015

3. Complete the reports of analyzing the business result of year 2014.

4. Analyze and assess the business result of quarter 1.2015

Article 2: Board of Directors assigns General Manager to implement above contents according to regulations of law and the organizational and operational charter of the Company

Article 3: This resolution takes effect from the date of signature. General Manager, leader of subordinate units, head of departments are responsible for implementation.