SD5: General Mandate 2015

On 24 Apr 2015, Song Da No.05 Joint Stock Company announced the General Mandate 2015 as follows:

Article 1: Approve the followings:

1. Report on implementing the General Mandate and operation result 2014: Voting rate: 100%

2. Operation result 2014 and operation plan 2015

a. Business operation 2014

- Main indicators:

| No | Indicator | Unit | Plan 2014 | Implementation 2014 | % implementation |
| --- | --- | --- | --- | --- | --- |
| 1 | Total production value | VND 109 | 1 604.3 | 1 910.3 | 119% |
| - | Construction and installation | VND 109 | 734.2 | 974.7 | 133% |
| - | Industrial production for the construction and installation | VND 109 | 811.7 | 798.0 | 98% |
| - | Dealing in materials, tools, financial activities and other activities | VND 109 |  | 83.4 |  |
| - | Industrial production value | VND 109 | 58.4 | 54.1 | 93% |
| 2 | Revenue | VND 109 | 1 443.9 | 2 021.0 | 140% |
| - | Holding company | VND 109 |  | 1 965.1 |  |
| - | Subsidiaries | VND 109 |  | 55.9 |  |
| 3 | Contributing to the State’s budget | VND 109 | 94.6 | 87.1 | 92% |
| - | Holding company | VND 109 |  | 76.2 |  |
| - | Subsidiaries |  |  | 10.9 |  |
| 4 | Profit before tax | VND 109 | 76.9 | 71.4 | 93% |
| - | Holding company | VND 109 |  | 77.7 |  |
| - | Subsidiaries | VND 109 |  | -6.3 |  |
| 5 | Profit after tax | VND 109 | 60 | 54.1 | 90% |
| - | Holding company | VND 109 |  | 60.4 |  |
| - | Subsidiaries | VND 109 |  | -6.3 |  |
| 6 | Profit rate |  |  |  |  |
| - | Profit before tax/ revenue | % | 5.3% | 3.5% | 66% |
| - | Profit after tax/ charter capital | % | 14.6% | 13.2% | 90% |
| - | Profit after tax/ owner’s equity | % | 8.8% | 8.1% | 92% |
| 7 | Owner’s equity | VND 109 | 681.2 | 664.2 | 98% |
| - | Holding company | VND 109 |  | 536.9 |  |
| - | Subsidiaries | VND 109 |  | 127.3 |  |
| 8 | Total assets | VND 109 | 1 920 | 2 120.3 | 110% |
| - | Holding company | VND 109 |  | 1 740.2 |  |
| - | Subsidiaries | VND 109 |  | 380.1 |  |
| 9 | Expected dividend payment | % | 12% | 18% | 150% |
| 10 | Average income/ person/ month | VND 103 | 7 100 | 7 860 | 111% |
| - | Holding company | VND 109 |  | 9 020 |  |
| - | Subsidiaries | VND 109 |  | 6 700 |  |
| 11 | Main volume |  |  |  |  |
| - | Concrete all kinds | M3 | 207 339 | 243 272 | 117% |
| - | Steel rod all kinds | Ton | 8 388 | 6 349 | 76% |
| - | Formwork all kinds | M2 | 129 250 | 137 005 | 106% |
| - | Macadam all kinds | M3 | 797 318 | 981 073 | 123% |
| - | Artificial sand | M3 | 228 151 | 125 716 | 55% |
| - | Production and transfer of CVC plaster | M3 | 143 799 | 196 174 | 136% |
| - | Production and transfer of RCC plaster | M3 | 440 217 | 458 324 | 104% |

- Investment 2014

| No | Indicator | Quantity | Plan (VND 106) | Implementation 2014 (VND 106) | % Implementation |
| --- | --- | --- | --- | --- | --- |
| Total |  |  | 26 300 | 20 805 | 79% |
| I | Project for enhancing construction ability |  | 26 300 | 20 805 | 79% |
| 1 | Repair, upgrade the system of mixing, cool stations and RCC conveyer belt at Lai Chau Hydropower | 01 station | 26 300 | 19 955 |  |
| 2 | Mixing station IMI 45m3/h, grinding station CMD 186-187 | 01 station |  | 850 |  |

2. Operation plan 2015 as follows:

| No | Indicator | Unit | Plan 2015 | Note |
| --- | --- | --- | --- | --- |
| 1 | Total operation value | VND 109 | 1 818.0 |  |
| - | Construction value | VND 109 | 1 239.0 |  |
| - | Industrial production value for serving the construction | VND 109 | 579.0 |  |
| - | Industrial production value | VND 109 |  |  |
| 2 | Revenue | VND 109 | 1 905.0 |  |
| 3 | Contributing to the State’s budget | VND 109 | 77.0 |  |
| 4 | Profit before tax | VND 109 | 45.0 |  |
| 5 | Profit after tax | VND 109 | 59.0 |  |
| 6 | Profit rate |  |  |  |
| - | Profit before tax/ revenue | % | 3.9% |  |
| - | Profit after tax/ charter capital | % | 22.7% |  |
| - | Profit after tax/ owner’s equity | % | 10.5% |  |
| 7 | Owner’s equity | VND 109 | 560.0 |  |
| 8 | Total assets | VND 109 | 1 856 |  |
| 9 | Expected dividend payment | % | 12% |  |
| 10 | Average income/ person/ month | VND 109` | 8 500 |  |
| 11 | Investment value | VND 109 | 58.4 |  |
| 12 | Main volume |  |  |  |
| - | Concrete all kinds | M3 | 80 574 |  |
| - | Steel rod all kinds | Ton | 2 058 |  |
| - | Formwork all kinds | M2 | 22 034 |  |
| - | Macadam all kinds | M3 | 358 084 |  |
| - | Production and transfer of CVC plaster | M3 | 32 053 |  |
| - | Production and transfer of RCC plaster | M3 | 395 611 |  |

Voting rate: 100%

3. Approve report 2014 of Supervisory Board and operation plan 2015

Voting rate: 100%

4. Approve audited financial statement 2014

- Auditor: KPMG Co., Ltd

- Auditor’s opinion: The financial statement reflected truthfully and reasonably the financial situation of Song Da No.05 Joint Stock Company on 31 Dec 2014; the operation result and cash flow before the consolidation complied with the Accounting Standards of Viet Nam and legal regulations related to the making financial statement

Voting rate: 100%

5. Plan for profit distribution and dividend payment 2014:

| No | Contents | Distribution |  |
| --- | --- | --- | --- |
|  |  | Rate | Amount |
| I | Profit and contribution to the State’s budget 2014 |  |  |
| 1 | Profit before tax 2014 |  |  |
| - | Holding company |  | 77 719 304 054 |
| - | Consolidated |  | 71 635 867 169 |
| 2 | Corporate income tax |  | 17 248 767 644 |
| 3 | Profit after tax ( 1 – 2) |  |  |
| - | Holding company |  | 60 470 536 410 |
| - | Consolidated |  | 55 091 178 266 |
| 4 | Retained profit after tax 2013 |  | 24 590 094 296 |
| 5 | Accumulated profit after tax 2014 |  |  |
| - | Holding company |  | 85 060 630 706 |
| - | Consolidated |  | 55 091 178 266 |
| 6 | Profit for distribution |  | 55 091 178 266 |
| II | Profit distribution |  | 55 091 178 266 |
| 1 | Investment and Development Fund | 5% | 2 754 588 913 |
| 2 | Welfare and Reward Fund | 10.05% | 5 536 892 953 |
| - | Reward fund |  | 1 66 067 886 |
| - | Welfare fund |  | 3 875 825 067 |
| 4 | Profit for dividend payment 2014 (18% of charter capital) |  | 46 799 726 400 |
| III | Retained profit |  |  |
| - | Holding company |  | 29 969 452 440 |
| - | Consolidated |  |  |

Voting rate: 100%

6. Remuneration for Board of Directors, Supervisory Board and remuneration plan 2015

6.1 Total remuneration paid in 2014: VND 1 207 313 829/ 1 212 000 000, equivalent to 99.61% of the plan. The remuneration payment for members of Board of Directors, Supervisory Board was carried out in accordance with the General Mandate 2014

6.2 Payment plan 2015

| No | Contents | Number of persons | Remuneration/ person/ month | Salary/ person/ month | Total payment/ year |
| --- | --- | --- | --- | --- | --- |
| 1 | Chair of Board of Directors | 1 | 10 000 000 | 45 000 000 | 260 000 000 |
| 2 | Member of Board of Directors | 4 | 8 000 000 |  | 384 000 000 |
| II | Supervisory Board |  | 13 000 000 |  | 216 000 000 |
| 1 | Head of Supervisory Board | 01 | 8 000 000 |  | 96 000 000 |
| 2 | Member of Supervisory Board | 02 | 5 000 000 |  | 120 000 000 |
| III | Secretary of Board of Directors | 01 | 6 000 000 |  | 72 000 000 |
|  | Total |  | 37 000 000 | 45 000 000 | 932 000 000 |

Voting rate: 100%

7. Authorize the Board of Directors to select an auditor to audit financial statement 2015 in accordance with Charter of Song Da No.05 Joint Stock Company

Voting rate: 98.90%

8. The Charter of Song Da No.05 Joint Stock Company was amended for 8th time in accordance with the Enterprise Law No. 68/ 2014/ QH13 dated 26 Nov 2014

Voting rate: 100%

9. Electing Board of Directors, Supervisory Board for term 2015 – 2019

- Board of Directors includes the following Mr. / Ms.

| No | Full name | Number of shares | Rate |
| --- | --- | --- | --- |
| 1 | Mr. Kim Manh Ha | 20 232 156 | 98.90% |
| 2 | Mr. Tran Van Huyen | 20 232 156 | 98.90% |
| 3 | Mr. Nguyen Manh Toan | 20 232 156 | 98.90% |
| 4 | Mr. Do Quang Loi | 20 232 156 | 98.90% |
| 5 | Mr. Vo Anh Linh | 20 232 156 | 98.90% |

- The Supervisory Board includes the following Mr. / Ms.

| No | Full name | Number of shares | Rate |
| --- | --- | --- | --- |
| 1 | Ms. Pham Thi Thanh Loan | 20 232 156 | 98.90% |
| 2 | Mr. Le Ngoc Minh | 20 232 156 | 98.90% |
| 3 | Ms. Do Thi Huong | 20 232 156 | 98.90% |

Article 2: The annual General Meeting of Shareholders assigned the Board of Directors to implement the above contents in accordance with the law, Charter of Song Da No.05 Joint Stock Company and report the operation result at the next annual General Meeting of Shareholders

Article 3: The Board of Directors, Supervisory Board, General Director of Song Da No.05 Joint Stock Company and the units directly under take responsibility for carrying out the General Mandate