CTN: Board resolution

On 04/06/2015, Underground Works Construction Joint Stock Company announced Board resolution as follows:

I. Executive Board of the Company needs to deploy the works at the projects in accordance with following tasks:

1. Deo Ca Project (In Phu Yen Province): Concentrate human resources on the project because this project has big scale and gets much efficiency for the Company.

2. Expand Thac Mo Hydropower Project (Binh Phuoc Province): Reviewing the legal document, Contract, quality document and design document because the construction met many difficulties. The geological situation is far different from the design, requiring the owner and Consultant to adjust the design and legal document.

3. Dak Mi 2 Hydropower Project (Quang Nam Province): Reviewing the legality of official Contract and the economic efficiency in order to adjust because the project was delayed in comparison with the plan because the owner delayed capital arrangement.

II. Executive Board needs to strengthen general works of the Company as follows:

1. Acceptance and payment:

2. Debts collection

3. Governance

4. Salary

5. Tender

III. Select Vietnam Auditing Partnership Company to review semi-annual financial statement and financial statement 2015 of the Company

IV. Reevaluate the value of the Company in the context 2014, the profit after tax of the Company was negative

V. Performance:

Assign General Manager of the Company to instruct Departments of the Company to implement the contents of this resolution

Member of Management Board, Chief Accountant and Departments of the Company perform this resolution

This resolution goes into effect on date of signature