CAP: Board decision

Yen Bai Joint Stock Forest Agricultural Products and Foodstuff Company announced the decision approved on 31/08/2015 as follows:

Article 1: Approve the project on upgrading, improving Sewage Disposal System of Van Yen Cassava Factory, the main contents as follows:

1. Name of Project: Upgrading, improving Sewage Disposal System of Van Yen Cassava Factory

2. Owner: Yen Bai Joint Stock Forest Agricultural Products and Foodstuff Company

3. The purpose of construction:

Treating environmental pollution in which having the waste water of Van Yen Cassava Factory

4. Contents and construction scale:

- The content: Upgrading, improving Sewage Disposal System of Van Yen Cassava Factory, the capacity: 2,900m3/day

- The construction method:

+ Repairing, improving the detention reservoir

+ Improving the basin

+ Constructing wastewater collection tanks

+ Installing the equipment of processing waste water

5. Location: the area of Van Yen Cassava Factory of Yen Bai Joint Stock Forest Agricultural Products and Foodstuff Company

Address: Cau Khai Village, Dong Cuong Commune, Van Yen District, Yen Ban Province

6. Land area: 20,000m2

7. Type, grate of Work

- Type of work: technical infrastructure work

- The grade of work: grade III

8. Technology equipment:

- The equipment: many details, 100% of brand new

- The technology: Anaerobic – Anoxyc - Aerobic

9. Total investment: 			VND 13,493,000,000

10. Investment source:

Fixed capital (mobilized in the Company)

11. Management: the owner directly manages the project

12. The performance time: 04 months after being approved.

13. Other contents

Article 2: Performance

Yen Bai Joint Stock Forest Agricultural Products and Foodstuff Company is the owner, basing on the approved contents in Article 1 of this decision to deploy the project in accordance with Construction Law, Investment Law, Law on environment protection and other Laws, Decrees relating to investment and construction, the Charter of the Company.