VPD: Report on progress of using proceeds from the public offering

On 19 Nov 2016, Vietnam Power Development Joint Stock Company announced the report on progress of using proceeds from the public offering as follows:

The proceeds of VND 69,233,750,000 was expected to invest in Khe Bo Hydropower project and other constructions as follows:

| No | Purpose | Amount | Expected time |
| --- | --- | --- | --- |
| 1 | Investment in Khe Bo Hydropower | 55,000,000,000 | 2015-2016 |
| 2 | Investment in residential area for employees in Bac Binh | 14,223,750,000 | 2015-2016 |
|  | Total | 69,223,750,000 |  |

2. Project progress at present

| No | Description | Amount approved by annual General Meeting of Shareholders | Real amount on 18 May 2016 reported to UB for the first time on 19 May 2016 | Real amount on 18 Nov 2016 |
| --- | --- | --- | --- | --- |
| 1 | Disbursement for Khe Bo Hydropower project | 55,000,000,000 | 55,000,000,000 | 55,000,000,000 |
| 2 | Disbursement for residential area for employees in Bac Binh | 14,474,924,440 | 8,580,895,947 | 13,791,374,385 |
|  | Total | 69,474,924,440 | 63,580,895,947 | 68,791,374,385 |