PV2: The report on using the proceeds from stock public offering

On 19/12/2016, PV2 Investment Joint Stock Company announced the progress of using the proceeds from stock public offering as follows:

I. The stock public offering

1. Name of stock: the stock of PV2 Investment Joint Stock Company

2. Type of share: common share

3. Par value: VND 10,000/share

4. Number of shares offered to public: 19,099,292 shares

5. Total proceeds need mobilizing: VND 190,992,920,000

6. The first day of offering: 09/11/2010

7. The finishing day of offering: 29/12/2010

II. Plan on using proceeds from stock public offering

1. The progress announced in the prospectus

| No. | Project | Investment value (VND) |
| --- | --- | --- |
| 1 | Luxury villas in Nhon Trach District, Dong Nai Province | 30,460,000,000 |
| 2 | Office Building in Bien Hoa City, Dong Nai Province | 2,821,000,000 |
| 3 | High-grade Office Building in Yen Hoa Ward, Cau Giay District, Hanoi | 116,014,000,000 |
| 4 | Supplement working capital | 41,698,000,000 |
|  | Total | 190,993,000,000 |

2. Current progress

In 2011, the Company need use most of capital for projects that the Company were developers and use a part of capital for short-term financial services, so the Company did not invest in the high-grade office building project in Yen Hoa Ward, Cau Giay District, Hanoi.

Therefore, on 25/04/2012, Annual General Meeting of Shareholders 2012 issued Mandate 01/NQ-DHDCD to amend the plan of using proceeds from stock public offering as follows:

| No. | Project | Before amendment | After amendment |
| --- | --- | --- | --- |
| 1 | Luxury villas in Nhon Trach District, Dong Nai Province | 30,460,000,000 | 50,460,000,000 |
| 2 | Office Building in Bien Hoa City, Dong Nai Province | 2,821,000,000 | 2,821,000,000 |
| 3 | High-grade Office Building in Yen Hoa Ward, Cau Giay District, Hanoi | 116,014,000,000 | 0 |
| 4 | Houses for employees in Dung Quat Oil Refinery Factory | 0 | 77,712,000,000 |
| 5 | Supplement working capital and disburse based on project progress | 41,698,000,000 | 60,000,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

Current progress

| No. | Project | The amended investment value | The actually-used investment value |
| --- | --- | --- | --- |
| 1 | Luxury villas in Nhon Trach District, Dong Nai Province | 50,460,000,000 | 50,460,000,000 |
| 2 | Office Building in Bien Hoa City, Dong Nai Province | 2,821,000,000 | 2,821,000,000 |
| 3 | High-grade Office Building in Yen Hoa Ward, Cau Giay District, Hanoi | 77,712,000,000 | 4,000,000,000 |
| 4 | Supplement working capital and disburse based on project progress | 60,000,000,000 | 133,712,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

a. Luxury Villas in Nhon Trach District, Dong Nai Province

- Based on the plan of the Company on converting project into social houses for low income people, on 06/01/2016, People’s Committee of Dong Nai Province issued decision 13/QD-UBND on approving the plan of converting the residential area project in Long Tan Commune and Phu Hoi Commune into the social house development project.

- Currently, the Company has completed the procedures to ask for Planning Certificate, approving the planning map with the scale 1/500 of the project and submitted to Dong Nai Department of Construction for approval.

b. Office Building in Bien Hoa City, Dong Nai Province

On 30/06/2011, the Company signed project transfer contract with PVI Holdings

c. Housing area for employees in Dung Quat Oil Refinery Factory

At present, the project has been proposed by Quang Ngai People’s Committee to Construction of Ministry for approving the preferential policy.