NPH: Report on use of proceeds

On 06 Dec 2016, Nha Trang Post Hotel Joint Stock Company announced the report on use of proceeds as follows:

Name of issuer: Nha Trang Post Hotel Joint Stock Company

Headquarter address: No.02 Le Loi, Xuong Huan Ward, Nha Trang City, Khanh Hoa

Tel: 058 3821250 – 3821252		Fax: 058 3824205

Stock code: NPH

I. Stock offered to the public

1. Name of share: Share of Nha Trang Post Hotel Joint Stock Company

2. Type of stock: Common share

3. Par value: VND 100,000/ share		Offering price: VND 150,000/ share

4. Number of offered stock: 97,824 shares

5. Total proceeds: VND 14,673,600,000

6. Start date of the offering: 17 Nov 2014

7. End date of the offering: 10 Dec 2014

II. Plan for use of the proceeds

1. Project progress

- To implement the project for Nha Trang Post Hotel with a deposit of 20 billion dongs as requested by Khanh Hoa People’s Committee

- Fulfill the legal procedures for construction and construction permission

2. Project progress at present

- Agreement on planning, architecture of 4-star hotel at No.2 Tran Phu: completed

- Approval of clearance height: completed

- Assessment on environmental impacts: completed

- Fire protection certificate: completed

- Verification of construction technique and estimation of Nha Trang Post Hotel: completed

- Agreement on the water supplying unit to project for Nha Trang Post Hotel: approved by Ministry of Construction

- Construction design: in the progress of verification, inspection.

- The document for Construction License and total estimation: completed

The advance payment for consulting contracts of the project: VND 5,613,250,671, in which, Khanh Hoa Authority for Planning and Investment approved the Company to disburse VND 5,825,782,673

3. Other changes: None