TIG: The progress of using the proceeds from the public offer

On 19/02/2015, Thang Long Investment Group Joint Stock Company announced the progress of using the proceeds from the public offer as follows:

I. Public offer

1. Name: Stock of Thang Long Investment Group Joint Stock Company

2. Type: Common share

3. Par value: VND 10,000 per share

4. The number of offered shares: 26,500,000 shares

5. Total proceeds: VND 265,000,000,000

6. The starting date: 28/05/2015

7. The finishing date: 18/08/2015

II. Plan on using proceeds from the public offer

1. Plan

| No. | Target | Amount (VND) |
| --- | --- | --- |
| 1 | Investment in real estate projects | 170,000,000,000 |
|  | - Vuon Vua Resort | 90,000,000,000 |
|  | - Dai Mo TIG Garden House Area | 80,000,000,000 |
| 2 | M&A | 66,500,000,000 |
|  | Investment in Electric Vehicles World Joint Stock Company | 25,000,000,000 |
|  | Investment in Vietnam Hyundai Electronics Company Limited | 41,500,000,000 |
| 3 | Supplement working capital | 28,500,000,000 |
|  | Total | 265,000,000,000 |

2. The project progress announced in the prospectus

2.1. Vuon Vua Resort

Total investment value of the project is VND 193.6 billion

According to the announced progress, the Company completed phase 1 of the project. Total accumulated investment capital of the project as of March 2015 was VND 61 billion.

2.2. Dai Mo TIG Garden House Area

Total investment value of the project is VND 191.49 billion. According to the announced progress, Hanoi City‘s Committee of People approved of the Company converting the land using purpose to implement the project. Concurrently, the Company completed all legal procedures, invested infrastructure and landscape.

Total accumulated investment capital as of March 2015 was VND 79.73 billion.

3. The progress of projects as of now

3.1. Vuon Vua Resort

a. Completed items

- Site clearance

- Build infrastructure, landscape and ancillary works

- Build main works

b. Items in the completion process (expected to be completed before 30/04/2016)

- Massage house

- Gym house

- 02 standard tennis courses

c. The progress of disbursement of proceeds

| No. | Item | Plan on using proceeds | Amount paid for the project |
| --- | --- | --- | --- |
| 1 | Complete phase 2 of resort project | 65,000,000,000 | 65,000,000,000 |
| 2 | Complete infrastructure and build some villas for sale | 25,000,000,000 | 25,000,000,000 |
|  | Total | 90,000,000,000 | 90,000,000,000 |

Total accumulated investment capital of the project as of now: VND 155,544,211,314

3.2 Dai Mo TIG Garden House Area

a. The progress of project as of now

- Completed site clearance

- Build infrastructure and ancillary works

- Completed the foundation and successfully sold 35 of 46 lots

b. The progress of disbursement of proceeds

Unit: VND

| No. | Item | Investment plan | Amount paid to the project |
| --- | --- | --- | --- |
| 1 | Pay for land use | 51,000,000,000 | 22,231,000,000 |
| 2 | Build foundation and crude construction | 29,000,000,000 | 16,557,000,000 |
|  | Total | 80,000,000,000 | 38,788,000,000 |

Total accumulated investment capital of the project as of now: VND 118,515,386,438