LAS: Board Resolution

On 24 Mar 2016, Lam Thao Fertilizers & Chemicals Joint Stock Company announced the Board Resolution as follows:

Article 1: Approve the study report on building NPK production line No.4 with capacity of 150,000 tons/year as follows:

1. Name of project: Investment in NPK production line No.4 with capacity of 150,000 tons/year

2. Investor: Lam Thao Fertilizers & Chemicals Joint Stock Company

3. Consultant for the study report: Chemical Industry Engineering Joint Stock Company

4. Investment purpose:

+ Expansion of production, decrease the overload of current lines

+ Launch NPK high content product to meet higher and higher requirements of the market; diversify products and occupy the market of NPK high content product.

5. Place: at Lam Thao Fertilizers & Chemicals Joint Stock Company

Address: Phuong Lai 6 Area, Lam Thao Town, Lam District, Phu Tho Province

6. Type, class of the work: Industrial work, B group – grade III

7. Construction area: 14,292 m2

8. Investment scope:

8.1 Construction scale:

Land area used for the project: 19,000 m2

In which:	- Construction area: 8,870 m2

- Road, yard area: 5,422 m2

Construction items:

| No | Items | Area (m2) |
| --- | --- | --- |
| 1 | Material warehouse | 1,260 |
| 2 | NPK production house | 3,528 |
| 3 | Product store | 3,672 |
| 4 | Power station | 122 |
| 5 | Biomass heat area | 288 |

NPK line No.4 was placed at the area of general administrative house and facilities of NPK No. 3 factory. The old works are dismantled; plan and ground clearance for building NPK line No.4

8.2 Equipment

Project for buying, making and installing 78 equipment items, system of transformer station; system of measuring devices; transport vehicles

Install pipes, system of fire protection and system of power, measuring, control

8.3 Technology, capacity and products of the line

+ Technology: Produce NPK average content fertilizer; NPK high content fertilizer; main product is NPK 12-5-10 and NPK 16-16-8

+ Capacity of the line: 150,000 tons/ year

+ Product packed in PP bag covered with PE or plain PP bag – 50kg/ bag or 25 kg/ bag

+ The product quality is in accordance with Circular No. 29/2014/TT-BCT of Ministry of Industry and Trade dated 30 Sep 2014

9. Total investment and project effect

9.1 Total investment: VND 258,837,029,000

In which: 	- Fixed investment expense: VND 224,483,022,000

- Loan interest: VND 7,836,140,000

- Working capital: VND 26,517,867,000

Expenses:

- Construction: VND 78,907,788,000

- Equipment: VND 90,108,339,000

- Project management expense: VND 2,637,778,000

- Consultancy expense: VND 10,335,111,000

- Other expense: VND 43,376,390,000

- Stand by expense: VND 33,451,623,000

9.2 Effect of the project:

- Net present value - NPV: VND 81,946,581,000

- Internal rate of return – IRR: 16.77%

- Discounting payback period: 9.17 years

- Liquidity ratio: 1.69

10. Investment capital resources: Capital of investor is commercial loans

- Owner's equity: 30% of the fixed investment capital

- Commercial loans: 70% of the fixed investment capital

11. Form of project management: Investor approves the project management consultancy and performance of project management

12. Implementation time

Project duration: 465 days

Complete reports on assessing environment impact on the project before investment

Article 2: Approve the investment capital settlement of project for building phosphate warehouse

1. Investment result

1.1 Investment capital resources (VND)

| Capital resources | Total investment (approved) | Implementation (with VAT) |
| --- | --- | --- |
| Total | VND 40,768,584,000 | VND 35,282,525,754 |
| Owner's equity | VND 40,768,584,000 | VND 35,282,525,754 |

1.2 Investment expense (VND)

| Indicator | Total estimate (approved) | Total settlement |
| --- | --- | --- |
| Total | VND 40,663,831,126 | VND 35,282,525,754 |
| Construction | VND 34,378,442,000 | VND 31,737,852,278 |
| Project management | VND 716,193,392 | VND 631,905,216 |
| Investment consultancy | VND 3,145,973,722 | VND 2,647,648,583 |
| Other expense | VND 418,220,000 | VND 265,119,6377 |
| Provision | VND 2,005,002,012 | VND 265,119,677 |

1.3 Investment expense not taken into asset value: deducted VAT: VND 3,008,594,044

1.4 Asset value formed via investment: VND 32,273,931,710

Total cost: VND 32,273,931,710

2. Responsibility of investor and related units

2.1 Responsibility of investor

+ Allowed to pay investment expense and increase fixed assets

- Decrease in investment expense: VND 32,273,931,710

- Increase in fixed assets: VND 32,273,931,710

- Store materials, documents related to this Decision based on Decision No. 2018/2000/QD-BTC dated 29 Dec 2000 of Ministry of Finance

+ Total debts until 15 Jan 2016

Payable debt: VND 30,060,938 of Lam Thao Fertilizers & Chemicals Joint Stock Company

2.2 Responsibility of asset receiver

Handover, manage and use fixed assets in accordance with the Company’s regulations

Article 3: Set up a team for appraising tender documents (EPC package), project for building sulfuric acid production line with 300,000 tons/ year combined with electricity generation

Article 4: Set up a team for holding annual General Meeting of Shareholders 2016 expected in the morning of 29 Apr 2016

Article 5: Members of Board of Directors, General Director of Lam Thao Fertilizers & Chemicals Joint Stock Company take responsibility for performing this resolution.