TTB: Use of proceeds

On 11/06/2016, TTB announced use of proceeds as follows:

I. Share

- Name of share: Tien Bo Group

- Type of share: 	Common share

- Par value:	VND 10,000/share

- Number of shares expected to be issued: 7,000,000 shares

- Total amounted collected from the issuance (Expected): VND 70,000,000,000

- Starting date:	14/10/2015

- Finishing date:	13/01/2016

II. Use of proceeds:

1. Use of proceeds according to the Prospectus:

According to the Prospectus, the use of proceeds as follows:

Expected proceed from the issuance: 70,000,000,000 dongs

Use for:

| Target | Amount of proceed | Disbursement |
| --- | --- | --- |
| Phase 1 | 70,000,000,000 |  |
| Invest in phase 2 of project TBCO | 45,000,000,000 | 01/2016 – 04/2016 |
| - Start to work on the house A2A | 23,800,000,000 | 01/2016 – 04/2016 |
| - complete the contents: build and put together, paving, painting, equipment setting… of A2B | 15,800,000,000 | quarter 1/2016 |
| - Supplement capital for all the project, including: fee of land, completing infrastructure, building electric station, campus, trees, house, parking area… | 5,400,000,000 | 01/2016 – 05/2016 |
| Supplement floating capital for business operation and expanding the operation | 25,000,000,000 | first half of year |

2. Progress of disbursement until 11/06/2016

- Total proceeds from the issuance: 70,000,000,000 dongs

- Total cost: 1,510,226,000 dongs

+ Guarantee cost: 1,400,000,000 dongs

+ Consultancy cost: 110,000,000 dongs

+ Transferring fee of Vietnam Securities Depository: 226,000 dongs

Total gross receivables from the issuance: 68,489,774,000 dongs, used as follows:

| Target | Amount of proceed |
| --- | --- |
| Phase 2 | 70,000,000,000 |
| Invest in phase 2 of project TBCO: - Building A2A was handed over to customers and used from 05/2016 | 45,000,000,000 23,800,000,000 |
| - Building A2B will be handed over to customers and used in 03/2016 | 15,800,000,000 |
| - The company completed the contents: build and put together, paving, painting, equipment setting… as designed | 5,400,000,000 |
| Supplement floating capital for business operation and expanding the operation - For expanding production scale - For importing materials for production | 23,489,744,000 6,489,744,000 17,000,000,000 |

Therefore, until 11/06/2014 the Company disbursed all the entire of proceed from the issuance according to the registration Certificate No 22/GCN-UBCK

3. Adjustment: None