PV2: Progress of using the proceeds from stock public offering

On 27/06/2016, PV2 Investment Joint Stock Company announced the progress of using the proceeds from stock public offering as follows:

II. Plan on using proceeds from stock public offering

1. The progress announced in the prospectus

| No. | Project | Investment value (VND) |
| --- | --- | --- |
| 1 | Luxury villas in Nhon Trach District, Dong Nai Province | 30,460,000,000 |
| 2 | Office Building in Bien Hoa City, Dong Nai Province | 2,821,000,000 |
| 3 | High-grade Office Building in Yen Hoa Ward, Cau Giay District, Hanoi | 116,014,000,000 |
| 4 | Supplement working capital | 41,698,000,000 |
|  | Total | 190,993,000,000 |

2. Current progress

In 2011, the Company need use most of capital for projects that the Company were developers and use a part of capital for short-term financial services, so the Company did not invest in the high-grade office building project in Yen Hoa Ward, Cau Giay District, Hanoi.

Therefore, on 25/04/2012, Annual General Meeting of Shareholders 2012 issued Mandate 01/NQ-DHDCD to amend the plan of using proceeds from stock public offering as follows:

| No. | Project | Before amendment | After amendment |
| --- | --- | --- | --- |
| 1 | Luxury villas in Nhon Trach District, Dong Nai Province | 30,460,000,000 | 50,460,000,000 |
| 2 | Office Building in Bien Hoa City, Dong Nai Province | 2,821,000,000 | 2,821,000,000 |
| 3 | High-grade Office Building in Yen Hoa Ward, Cau Giay District, Hanoi | 116,014,000,000 | 0 |
| 4 | Houses for employees in Dung Quat Oil Refinery Factory | 0 | 77,712,000,000 |
| 5 | Supplement working capital and disburse based on project progress | 41,698,000,000 | 60,000,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

Current progress

| No. | Project | The amended investment value | The actually-used investment value |
| --- | --- | --- | --- |
| 1 | Luxury villas in Nhon Trach District, Dong Nai Province | 50,460,000,000 | 50,460,000,000 |
| 2 | Office Building in Bien Hoa City, Dong Nai Province | 2,821,000,000 | 2,821,000,000 |
| 3 | High-grade Office Building in Yen Hoa Ward, Cau Giay District, Hanoi | 77,712,000,000 | 4,000,000,000 |
| 4 | Supplement working capital and disburse based on project progress | 60,000,000,000 | 133,712,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

a. Luxury Villas in Nhon Trach District, Dong Nai Province

- Based on the plan of the Company on converting project into social houses for low income people, on 06/01/2016, People’s Committee of Dong Nai Province issued decision 13/QD-UBND on approving the plan of converting the residential area project in Long Tan Commune and Phu Hoi Commune into the social house development project.

- Currently, the Company is completing related procedures

b. Office Building in Bien Hoa City, Dong Nai Province

On 30/06/2011, the Company signed project transfer contract with PVI Holdings

c. Housing area for employees in Dung Quat Oil Refinery Factory

- Management Board of Dung Quat Economic Zone agrees to extend the progress of implementing the project until 30/07/2016