SDT: Board resolution

On 29/07/2016, SONG DA NO 10 JOINT COMPANY announced board resolution as follows:

- Production and business results of second quarter accumulated the first 6 months; production and business plans of the third quarter and the last 6 months of the parent company - Song Da 10.

- Production and business result of Quarter II and the first 6 months:

- The total value of production and business of Quarter II: 373.726 million dong, accumulated the first 6 months: 638.575/1.295.000 million dong, 49,31% year plan.

- Quarter II sales: 378.617 million dong, accumulated the first 6 months: 638.757/1.295.000 million dong, 49, 31% year plan

- Quarter II revenue: 344.406 million dong, accumulated the first 6 months: 581.811/1.177.300 million dong, 49, 42% year plan

- Quarter II budget: 13.098 million dong, accumulated the first 6 months: 20.436/73.703 million dong, 27,73% year plan

- Quarter II profit before tax: 27.272 million dong, accumulated the first 6 months: 34.024/98.064 million dong, 34,70% year plan

- Equity until 30/6: 812.437 million dong, 102,55% year plan

- Quarter II average income of employees: 11,1 million dong/person/month, accumulated the first 6 months:10,04 million dong/person/month, 102,14% year plan

- Unfinished value until 30/6: 640.411 million dong

- Quarter II performance: 2.025 million dong, accumulated the first 6 months: 29.323 million dong (construction equipment investment), 19,46% year plan

- Progress of construction:

In first 6 months, the Company reached the plan as follows:

Da Nang – Quang Ngai highways: Complete concreting tunnel lining on 18/03/2016, 100%

Deo Ca Tunnel: digging and reinforcing 100%

Dak Mi 3 Hydropower: digging and reinforcing Headrace tunnel 100%

Thuong Kontum Project: guided drilling 100%’

Nhan Hac Hydropower: Digging and reinforcing sub tunnel 100%

- Production and business plan of Quarter III and the last 6 months:

- The total value of production and business of Quarter III: 274.440 million dong, the last 6 months: 530.607 million dong

- Quarter III sales: 361.485 million dong, the last 6 months656.425 million dong

- Quarter III revenue: 328.623 million dong, the last 6 months: 596.750 million dong

- Quarter III budget: 20.513 million dong, the last 6 months: 38.104 million dong

- Quarter III profit before tax: 27.374 million dong, the last 6 months: 64.040  million dong

- Quarter III Equity: 834.337 million dong, the last 6 months 820.938 million dong

- Quarter III average income of employees: 9,8 million dong/person/month, the last 6 months:9,83 million dong/person/month.

- Quarter III investment: 48,763 million dong (Equipment investment: 33,763 million dong, invest in La Son – Tuy Loan project: 15.000 million dong), the last 6 months: 84.454 million dong (Equipment investment: 64.254 million dong, invest in La Son – Tuy Loan project: 20.000 million dong)

- The progress main goal: Complete progress target of works at the request of the investor

- Implementation organization

Member of Board of Director and General Manager take responsibility to implement this resolution