MAS: Report on the progress of use of proceeds

On 28 Sep 2017, Danang Airports Services Joint-Stock Company announced the report on the progress of use of proceeds as follows:

Name of issuer: Danang Airports Services Joint-Stock Company

- Stock offered to the public

- Name of stock: Share of Danang Airports Services Joint-Stock Company

- Type of share: common share

- Par value: VND 10,000/ share

- Number of offered shares: 1,263,677 shares

- Total proceeds: VND 12,636,770,000

- Start date of the offering: 16  Feb 2017

- End  date of the offering: 28 Mar 2017

- Plan for use of the proceeds

- Based on the prospectus and revised plan in Board resolution No. 11/ NQ -  HDQT – DVDN dated 15 Sep 2017 of Danang Airports Services Joint-Stock Company:

| No | Purpose | Old plan | New plan |
| --- | --- | --- | --- |
|  |  | Amount (VND) | Disbursement schedule | Amount (VND) | Disbursement schedule |
| 1 | Basic construction to expand the catering factory at Cam Ranh Airport – phase 2 | 8,000,000,000 | Expected in Q.I/ 2017 after the share issue finishes | 8,000,000,000 | In 2017 |
| 1.1 | Handcart bridge | 74,243,000 | Q.I/ 2017 |  |  |
| 1.2 | Electricity, Water and Air conditioner | 3,610,306,000 | Q.I/ 2017 | 1,805,153,000 | In 2017 |
| 1.3 | Handcart park lot | 89,597,000 | Q.I/ 2017 | 89,597,000 | In 2017 |
| 1.4 | Architectural and structural part | 4,225,854,000 | Q.I/ 2017 | 6,105,250,000 | In 2017 |
| 2 | Salary for employees (1 month) | 4,636,770,000 | Mar 2017 | 4,636,770,000 | Mar 2017 |
|  | Total | 12,636,770,000 |  | 12,636,770,000 |  |

- The progress of disbursement at time of making the report

| No | Purpose of the use of the proceeds | Amount (VND) | Time of disbursement |
| --- | --- | --- | --- |
| 1 | Basic construction to expand the catering factory at Cam Ranh Airport – phase 2 | 8,000,000,000 | In Q.I/II/III of 2017 |
| 1.1 | Handcart bridge | - | - |
| 1.2 | Electricity, Water and Air conditioner | 1,805,153,000 | In Q.I/II/III of 2017 |
| 1.3 | Handcart park lot | 89,597,000 | In Q.I/II/III of 2017 |
| 1.4 | Architectural and structural part | 6,105,250,000 | In Q.I/II/III of 2017 |
| 2 | Salary for employees (1 month) | 4,636,770,000 | Mar 2017 |
|  | Total | 12,636,770,000 |  |

Reason for the change: to restructure the bank loans for the project: “investment in construction to expand the catering factory at Cam Ranh Airport – phase 2” based on extraordinary General Mandate dated 21 Oct 2016 which was approved the extraordinary General Meeting of Shareholders 2017.

The Company did not disburse the item of bridge for the handcarts because the Company arranged the way for the hand carts