PV2: Report on use of proceeds

On 12 December 2017, PV2 Investment Joint Stock Company announced the report on use of proceeds as follows:

Offering institution: PVI Investment and Development Joint Stock Company (now PV2 Investment Joint Stock Company)

Head office: N.01 Pham Van Bach, Yen Hoa Ward, Cau Giay, Ha Noi

Tel: 04 627 326 59		Fax: 04 627 32668		Email:

I. Securities offered to the public

1. Name of share: PVI Investment and Development Joint Stock Company (now PV2 Investment Joint Stock Company)

2. Type of securities: Common share

3. Par value: VND 10,000/ share

4. Number of share offered: 19,099,292 shares

5. Total proceeds from the share issue: VND 190,992,920,000

6. Start date of the offering: 09 Nov 2010

7. Closing date of the offering: 29 Dec 2010

II. PLANS FOR USE OF THE PROCEEDS FROM THE PUBLIC OFFERING

1. The plan for use of proceeds presented in the prospectus:

Based on the plan presented in the prospectus, the proceeds from the share issue to the public will be used to implement the following items

| No | Projects | Use of the proceeds (VND) |
| --- | --- | --- |
| 1 | Luxury Villa project in Nhon Trach, Dong Nai | 30,460,000,000 |
| 2 | Office Building in Bien Hoa, Dong Nai | 2,821,000,000 |
| 3 | High – class Office Building in Yen Hoa, Cau Giay, Ha Noi | 116,014,000,000 |
| 4 | Supplement business capital | 41,698,000,000 |
|  | Total | 190,993,000,000 |

2. Progress of the projects

As in 2011, PV2 focused on the projects which PV2 itself was investor and used part of its capital for short-term financial services to take the capital lacking opportunities in the market in order to enhance investment effectiveness, so PV2 did not temporarily invest in High – class Office Building in Yen Hoa, Cau Giay, Ha Noi as scheduled

Therefore, on 25 Apr 2012, the annual General Meeting of Shareholders 2012 of PV2 Investment Joint Stock Company issued General Mandate No. 01/ NQ – DHDCD on adjusted plan on use of proceeds as follows:

| No | Projects | Use of the proceeds (VND) as scheduled | Use of the proceeds (VND) - adjusted |
| --- | --- | --- | --- |
| 1 | Luxury Villa project in Nhon Trach, Dong Nai | 30,460,000,000 | 50,460,000,000 |
| 2 | Office Building in Bien Hoa, Dong Nai | 2,821,000,000 | 2,821,000,000 |
| 3 | High – class Office Building in Yen Hoa, Cau Giay, Ha Noi | 116,014,000,000 | 0 |
| 4 | Housing for employees of Dung Quat Refinery | 0 | 77,712,000,000 |
| 5 | Supplement of business capital and disbursement in line with the progress of the projects | 41,698,000,000 | 60,000,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

Current progress of the projects

| No | Projects | Use of the proceeds (VND) based on adjusted schedule | Use of the proceeds (VND) - actual |
| --- | --- | --- | --- |
| 1 | Luxury Villa project in Nhon Trach, Dong Nai | 50,460,000,000 | 50,460,000,000 |
| 2 | Office Building in Bien Hoa, Dong Nai | 2,821,000,000 | 2,821,000,000 |
| 3 | Housing for employees of Dung Quat Refinery | 77,712,000,000 | 4,000,000,000 |
| 4 | Supplement of business capital and disbursement in line with the progress of the projects | 60,000,000,000 | 133,712,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

a) Luxury Villa project in Nhon Trach, Dong Nai: the project was approved by Dong Nai People’s Committee: construction rate 1/500. PV2 is in the progress of applying for investment acceptance, geological survey…

b) Office Building in Bien Hoa, Dong Nai: On 30 Jun 2011, PV2 signed a contract on transfer of the project to PVI Holdings

c) Housing for employees of Dung Quat Refinery: house purchase of the employees has not been ready, so Dung Quat Refinery has not issued an official plan