VGC: Progress report of using proceeds

On 15 Feb 2017, Viglacera Corporation – Joint Stock Company announced the Progress report of using proceeds as follows:

- Progress of the project in accordance with the prospectus published on 20 Jun 2016 as follows:

| STT | Purpose of using proceeds | Value |
| --- | --- | --- |
|  | Working capital for Low-e Glass project- Binh Duong | 82,250,000,000 |
|  | Investment, construction and Business project on structuring infrastructure of Phu Ha Industrial zone- stage I | 242,750,000,000 |
|  | Supplement working capital to the Corporation | 172,250,000,000 |
|  | Total | 497,250,000,0000 |

- Current progress:

| STT | Purpose of using proceeds | Value |
| --- | --- | --- |
|  | Working capital for Low-e Glass project- Binh Duong | 82,250,000,000 |
|  | Investment, construction and Business project on structuring infrastructure of Phu Ha Industrial zone- stage I | 242,750,000,000 |
|  | Supplement working capital to the Corporation | 27,698,037,645 |
|  | Investment, construction and Business project on structuring infrastructure of Dong Van IV Industrial zone- stage I, Kim Bang District, Ha Nam | 144,551,962,355 |
|  | Supplement working capital to the Corporation’s projects | 66,128,510,000 |
|  | Supplement capital to invest in the saving energy line production at the capacity of 2.3 million m2/ year at Tan Dong Hiep Production zone, Di An district, Binh Duong province |  |
|  | Investing and constructing Viglacera My Xuan Factory at My Xuan A Industrial Zone- Ba Ria- Vung Tau province | 21,514,661,300 |
|  | Invest in Investment, construction and Business project on structuring infrastructure of Yen Phong Industrial zone (extended)- stage I | 22,626,000,000 |
|  | Total | 497,250,000,0000 |

- Changes or amendments and reasons: Total value of proceeds mobilized was 563,378,510,000 dongs, increased by 66,128,510,000 dongs compared to  the plan

- Report on progress until 31 Dec 2016

| STT | Purpose of using proceeds | Value | Amount used until 31 Dec2016 | Remaining amount |
| --- | --- | --- | --- | --- |
|  | Working capital for Low-e Glass project- Binh Duong | 82,250,000,000 | 0 | 82,250,000,000 |
|  | Investment, construction and Business project on structuring infrastructure of Phu Ha Industrial zone- stage I | 242,750,000,000 | 100,197,875,198 | 142,552,124,802 |
|  | Supplement working capital to the Corporation | 27,698,037,645 | 27,698,037,645 | 0 |
|  | Investment, construction and Business project on structuring infrastructure of Dong Van IV Industrial zone- stage I, Kim Bang District, Ha Nam | 144,551,962,355 | 126,641.743,481 | 17,940,979,420 |
|  | Supplement working capital to the Corporation’s projects | 66,128,510,000 | 3,573,681,880 | 62,554,828,120 |
|  | Supplement capital to invest in the saving energy line production at the capacity of 2.3 million m2/ year at Tan Dong Hiep Production zone, Di An district, Binh Duong province | 21,514,661,300 | 3,573,681,880 | 17,940,979,420 |
|  | Investing and constructing Viglacera My Xuan Factory at My Xuan A Industrial Zone- Ba Ria- Vung Tau province | 21,514,661,300 | 0 | 22,626,000,000 |
|  | Invest in Investment, construction and Business project on structuring infrastructure of Yen Phong Industrial zone (extended)- stage I | 22,626,000,000 | 0 | 21,987,848,700 |
|  | Total | 497,250,000,0000 |  |  |

- Report progress until 15 Feb 2017

| STT | Purpose of using proceeds | Value | Amount used until 15 Feb 2017 | Remaining amount |
| --- | --- | --- | --- | --- |
|  | Working capital for Low-e Glass project- Binh Duong112,678,736,244 | 82,250,000,000 | 0 | 82,250,000,000 |
|  | Investment, construction and Business project on structuring infrastructure of Phu Ha Industrial zone- stage I | 242,750,000,000 | 112,678,736,244 | 130,071,263,756 |
|  | Supplement working capital to the Corporation | 27,698,037,645 | 27,698,037,645 | 0 |
|  | Investment, construction and Business project on structuring infrastructure of Dong Van IV Industrial zone- stage I, Kim Bang District, Ha Nam | 144,551,962,355 | 144,493,780,481 | 58,181,874 |
|  | Supplement working capital to the Corporation’s projects | 66,128,510,000 | 4,076,993,880 | 62,051,516,120 |
|  | Supplement capital to invest in the saving energy line production at the capacity of 2.3 million m2/ year at Tan Dong Hiep Production zone, Di An district, Binh Duong province | 21,514,661,300 | 3,573,681,880 | 17,940,979,420 |
|  | Investing and constructing Viglacera My Xuan Factory at My Xuan A Industrial Zone- Ba Ria- Vung Tau province | 21,514,661,300 | 140,000,000 | 22,486,000,000 |
|  | Invest in Investment, construction and Business project on structuring infrastructure of Yen Phong Industrial zone (extended)- stage I | 22,626,000,000 | 363,312,000 | 21,624,536,700 |
|  | Total | 497,250,000,0000 | 288,947,548,250 | 274,430,961,750 |