LIG: Progress report on using proceeds
On 17 Feb 2017, LICOGI 13 Joint Stock Company announced the progress report on using proceeds as follows:

- The shares issued to the public:

- Name of shares: Share of LICOGI 13 Joint Stock

- Type of share: common share

- Par value: 10,000 dongs/ share

- Number of shares issued: 21,686,826 shares

- Total proceeds mobilized: 216,868,260,000  dongs

- Beginning date: 12 Jul  2016

- End date: 15 Aug 2016

- The plan for using proceeds from the share issue to the public:

- Expected plan:

| No. | Project | Value (dongs) |
| --- | --- | --- |
|  | Social Housing Project in Hoa Khanh Industrial Zone- 1st Stage | 42,500,000,000 |
|  | Quang Thang Brick Factory Project | 3,600,000,000 |
|  | Cau Hung- La Nghi Residential and Services zone- 1st staage | 40,250,000,000 |
|  | Housing Project around Center Market of Tay Dang Town- 1st Town | 121,217,570,000 |
|  | Invest in equipment | 15,000,000,000 |
|  | Supplement in working capital | 30,000,000,000 |
|  | Total | 252,567,570,000 |

Estimated time of disbursement: in accordance with progress of each project.

- Current progress:

| No. | Project | Value (dongs) |
| --- | --- | --- |
|  | Social Housing Project in Hoa Khanh Industrial Zone- 1st Stage | 42,500,000,000 |
|  | Quang Thang Brick Factory Project | 3,600,000,000 |
|  | Cau Hung- La Nghi Residential and Services zone- 1st staage | 40,250,000,000 |
|  | Housing Project around Center Market of Tay Dang Town- 1st Town | 60,456,447,600 |
|  | Invest in equipment | 1,061,812,400 |
|  | Supplement in working capital | 30,000,000,000 |
|  | Remaining proceeds | 39,000,000,000 |
|  | Total | 216,868,286,000 |