TTH: Board resolution

Tien Thanh Service and Trading Joint Stock Company announced the board resolution approved on 28/02/2017 as follows:

Article 1: Approve the report on the schedule of deploying Tien Thanh Tower Project and assigning Management Board to study the method of adjusting the Project and report Board of Directors for making a decision, the details as follows:

- For the schedule of the Project: Tien Thanh Tower Project is in the process of finishing the legal procedures to be granted Construction Certificate. However, the output potential of the Project in 2017 is not very good because of some changes of State on the construction, so far Tien Thanh Tower Project has been not finished the procedures for being granted Construction Certificate.

- Board of Directors assigns Management Board to consider adjusting the Project in conformity with the factual situation and submit Board of Directors for approval in Quarter II/2017

Article 2: Approve the report on the schedule of deploying the Investment Project on cooperating to produce the wine with HA NAM EMJ JOINT STOCK COMPANY and require Management Board to cooperating with HA NAM EMJ JOINT STOCK COMPANY to promote the schedule of the Project, the details as follows:

- For the schedule of the Project: Due to some objective and subjective reasons during the investment cooperation process, Up to now, this Project has not been granted Investment Certificate, so the construction of factory and production line have not been carried out.

- Board of Director assigns Management Board to cooperate with HA NAM EMJ JOINT STOCK COMPANY to solve the difficulties and complete the necessary procedures to deploy the Project in Quarter III/2017

Article 3: This resolution goes into effect on date of signature.