BBS: Progress of Using Proceeds from Public Share Issuance

On 03 Apr 2017, the Vicem Butson Packaging Joint Stock Company announced a progress of using proceeds from the public share issuance as follows:

I. Stock offered to the public:

1. Stock’s name: Stock of “Vicem Butson Packaging Joint Stock Company”

2. Type of stock: common stock

3. Par value: VND 10,000/share

4. Number of shares to offer to public: 1,800,000 shares

In which:

- To offer to outstanding shareholders: 1,600,000 share

- To offer to employees: 200,000 shares

5. Expected total proceeds: VND 18,000,000,000 (eighteen billion dongs)

6. Date to start the issuance: 12 Aug 2016

7. Date to finish the issuance: 09 Sep 2016

II. Plan of using the proceeds from the public share issuance:

1. The progress announced on the Prospetus:

| No | Items | Value (billion dongs) | Capital (billion dongs) |  |  | Expected time to disburse |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Available | Proceeds | Borrowing |  |
| 1 | Transferring all of the assets connected with land using right | 7.4 | 7.4 | 0 | 0 | From Quarter I – Quarter II in 2016 |
| 2 | Constructing warehouses, services and supporting constructions | 22.6 | 0.4 | 21.2 | 1 | From Quarter II – Quarter III in 2016 |
| 3 | Investment in equipment and machines | 60.0 | 0 | 44 |  | From Quarter III – Quarter VI in 2016 |

2. Current progress of the projects:

| No. | Items | Disbursed (dongs) | Progress |
| --- | --- | --- | --- |
| 1 | Transferring all of the assets connected with land using right | 8,015,000,000 | Finished |
| 2 | Constructing warehouses, services and supporting constructions | 20,587,734,100 | Finished items: 91.1% |
| 3 | Investment in equipment and machines | 11,993,906,826 | Finished items: 20% |

The proceeds from the public share issuance is VND 21,202,300,000

Until 31 Mar 2017, the company has used the amount of proceeds to conduct the “Constructing warehouses, services and supporting constructions” with VND 20,587,734,100.

The rest of proceeds of VND 614,565,900 will be used to pay other constructions under the item “Constructing warehouses, services and supporting constructions” in Quarter II/2017.

3. Changes and adjustments (if any) and reasons: None.