HND: Board resolution

On 13th April, 2017, Hai Phong Thermal Power Joint Stock Company announced the Board resolution as follows:

Article 1. To approve and comment on some contents as follows:

1. Report of the 1st quarter, plan of the 2nd quarter, 2017

According to the report of the General Director, in order to further improve the efficiency of electricity production and business in the second quarter - when the demand for system load is high, the Board of Directors requests the Executive Board:

- Electricity production:

+ To further step up the supervision, technical management, monitor the operation regime, propose solutions to maintain and further improve the economic and technical indicators; always ensure the maximum capacity of the unit and electricity output in the first 6 months of the year to reach at least 60% of the planned annual output.

+ To effectively use the electricity market tools to increase revenue and profit of electricity production.

+ To elaborate plans of supervising the quality of major repairs and regular repairs.

- Major repairs:

+ Major repairs in 2016: to complete the settlement documents of bidding packages in the 2nd quarter, 2016.

+ Major repairs in 2017: To urgently complete procedures for selection of labor contractors, submit to the Board of Directors for approval.

+ Major repairs in 2018: To urgently estimate and coordinate with the relevant departments of EVNGENCO 2 to soon approve the contents under the authority of EVNGENCO 2.

- Basic construction:

To coordinate with the departments of EVN to soon approve the settlement of Hai Phong Thermal Power Plant 1 project; to further promote the settlement of Hai Phong Thermal Power Plant 2 project.

- Safety - environment:

+ While waiting for the approval of the General Meeting of Shareholders, the Executive Board coordinates with the consultant of the Institute of Energy in completing the contents of the bidding documents, elaborate a detailed schedule of stopping the units during installation of emission treatment system to take the initiative in production and business activities in 2018 and 2019.

+ To bid for packages under the emission treatment project.

- Other:

+ To review the starting price of the share auction at NPS.

+ To urgently set up the solution to reduce the inventory value.

+ To carry out the bidding of coal transport charges.

+ To negotiate electricity prices with EVN related to the emission project.

+ To further review and supplement norms and regulations on internal management, especially formulate a number of norms for regular repairs; to adjust and supplement regulations on supervision, acceptance and final settlement of major repair to suit reality.

+ To strengthen some vacant leadership positions.

+ To implement some quality management software such as: KPI, ISO 9001-2015, ERP.

2. Contents, agenda of the 2017 Annual General Meeting of Shareholders

To agree on the date of Meeting, 26th April, 2017.

To approve some contents presented at the Meeting as follows:

2.1 Total salary, remuneration for members of Board of Directors, Supervisory Board in 2016

In 2016, total salary and remuneration for the members of the Board of Directors, Supervisory Board is VND 2,140,913.000, specifically:

- Salary of Chairman of the Board of Directors: 				VND 675,380,000

- Salary of the General Director: 						VND 553,287,000

- Remuneration of members of the Board of Directors: 			VND 432,000,000

- Remuneration of part-time Chief of Supervisory Board (4 months): 	VND 22,000,000

- Salary of full-time Chief of Supervisory Board (8 months): 		VND 338,246,000

- Remuneration of part-time members of Supervisory Board: 		VND 120,000,000

2.2 Total estimated salary, remuneration for members of Board of Directors, Supervisory Board in 2017

In 2017, plan of salary and remuneration fund for the Board of Directors, Supervisory Board is VND 2,521,310.000, specifically:

- Salary of Chairman of the Board of Directors: 				VND 700,336,000

- Salary of the General Director: 						VND 673,996,000

- Remuneration of members of the Board of Directors: 			VND 432,000,000

- Remuneration of full-time Chief of Supervisory Board: 			VND 594,978,000

- Remuneration of part-time members of Supervisory Board: 		VND 120,000,000

2.3 Results of production and business activities in 2016 and production and business plan in 2017

a. Results of production and business activities in 2016

- Electricity production: 			7,069.44 million kWh.

- Total revenue: 			VND 9,196,518 million.

- Total cost: 				VND 8,893,654 million.

- Total profit before tax: 			VND 302,864 million.

b. Production and business plan in 2017

| Content | Unit | Value |
| --- | --- | --- |
| Generation production | Million kWh | 7,545 |
| Delivery production | Million kWh | 6,882 |
| Revenue | Million VND | 9,958,081 |
| Costs (including 5% reduction in major repair cost, outside purchasing services cost, other cost) | Million VND | 9,389,764 |
| Profit (before tax and exchange rate difference) | Million VND | 568,316 |
| Dividend | % | 5% of charter capital |

c. The 2016 audited financial statements: united.

2. 4 Results of capital construction investment in 2016 and capital construction investment plan in 2017

Unit: Billion VND

| No. | Name of project | Plan in 2016 | Performance in 2016 | Plan in 2017 |
| --- | --- | --- | --- | --- |
| 1 | Hai Phong Thermal Power Plant 1 | 1.324 | 1.937 | 0.102 |
| 2 | Hai Phong Thermal Power Plant 2 | 148.479 | 140.576 | 19.724 |
| 3 | Emission Project |  |  | 125.457 |
| Total |  | 149.803 | 142.513 | 145.283 |

2. 5 Profit distribution plan in 2016:

| No. | Content | Value (VND) | Note |
| --- | --- | --- | --- |
| I | Total distributable profit | 287,313,851,579 |  |
| II | Profit distribution |  |  |
| 1 | Dividend payment in cash | 250,000,000,000 | 5% of charter capital |
|  | 1st advance | 100,000,000,000 |  |
| 2 | Investment and development fund | 3,095,179,829 |  |
| 3 | Reward fund for Executive Board | 286,092,750 |  |
| 4 | Reward fund | 12,724,717,125 |  |
|  | Welfare fund | 21,207,861,875 |  |
| 5 | Undistributed profit | 0 |  |

2.6 Selection of auditors

To select KPMG Company Limited as the Auditor for HPC Financial Statements in 2017 at the proposal of the Supervisory Board.

2.7 Structure, composition of the Board of Directors (BOD), Supervisory Board in 2017-2022

To agree on the structure, composition of the Board of Directors, Supervisory Board in 2017-2022 as draft attached to the statement No. 1810/TTr-NDHP dated 12/4/2017 of the General Director.

2.8 Amendment to the Articles of association:

To agree on amendment to the Articles of association of Hai Phong Thermal Power Joint Stock Company as follows:

a. In item e, f, Clause 4, Article 25, defining the powers and tasks of the Board of Directors, to amend:

- Item e: The borrowing and performance of the Company's mortgages, security, guarantee, indemnities and loans; To approve electricity sale contracts with the Vietnam Electricity (or competent units) and contracts valued at five billion (5,000,000,000,000) Vietnamese dongs or more.

- Item f: Delete

b. In Clause 1, Article 26, defining the Chairman of the Board of Directors, to amend:

- The Board of Directors elects a member of the Board of Directors to chair. The Chairman is not concurrently the General Director.

To assign the General Director to complete the contents to submit to the General Meeting of Shareholders in accordance with the Articles of association.

3. Regarding the handling of the temporary project office

To disagree on liquidation of assets in the premises of the temporary project office. To assign the Executive Board to work with NPS for further lease on the basis of accommodation safety for NPS staff.

4. Regarding reconstruction of B2 building into a private preschool

To assign the Executive Board to coordinate with the Trade Union of the Company to implement as per regulations and report to the Board of Directors on financial plans to build the preschool.

Article 2. The members of the Board of Directors and the General Director shall implement this Resolution./.