VPD: Report of using proceeds from public stock offering

On 19/05/2017, Vietnam Power Development Joint Stock Company announced the report using proceeds from public stock offering as follows:

1. Project progress as announced in the prospectus

According to the prospectus, the proceeds of VND 69,233,750,000 from the public stock offering are expected to invest in Khe Bo hydropower project and other construction works as follows:

| No. | Purpose | Expected | Expected time |
| --- | --- | --- | --- |
| 1 | Khe Bo hydropower project | 55,000,000,000 | 2015 – 2016 |
| 2 | Bac Binh housing project | 14,223,750,000 | 2015 – 2016 |
|  | Total | 69,233,750,000 |  |

2. Current project progress

| No. | Content | Actual amount of money from offering | Actual amount of money as of 19/11/2016 | Actual amount of money as of 19/05/2017 |
| --- | --- | --- | --- | --- |
| 1 | Disbursement in the Khe Bo project | 55,000,000,000 | 55,000,000,000 | 55,000,000,000 |
| 2 | Disbursement in the Bac Binh housing project | 14,474,924,440 | 13,791,374,385 | 14,474,924,440 |
|  | Total | 69,474,924,440 | 68,791,374,385 | 69,474,924,440 |

Therefore, all proceeds from the offering according to Offering Certificate 51/GCN-UBCK granted by the Chairman of the State Securities Commission of Vietnam were disbursed for the right purpose.

3. Changes, amendments (if any) and reason

During the expected time, the proceeds disbursed for building the Bac Binh housing area were not totally used, so the Company disclosed information about changing the plan of using proceeds from public stock offering according to Dispatch 38/CV-VNPD dated 11/01/2017 (change the time of using proceeds for disbursement in the Bac Binh housing project) and report the 2017 General Annual General Meeting of Shareholders of changing the proceeds using plan as follows:

| No. | Purpose | Expected amount of money | Expected time |
| --- | --- | --- | --- |
| 1 | Khe Bo hydropower project | 55,000,000,000 | 2015 – 2016 |
| 2 | Bac Binh housing project | 14,474,924,440 | 2015 - 2017 |
|  | Total | 69,474,924,440 |  |