GDW: Board Resolution

On , Gia Dinh Water supply Joint Stock Company announced the Board Resolution as follows:

- Approve the Report No.1524/BC-GĐ-KHVT dated July 20, 2017 (attached with the Accounting Statements since 01/01/2017 to 30/6/2017) of the production - business – finance of semi-annual period in 2017 and the core tasks of the remaining 6 months of 2017; of which, water consumption accounted for 51.20%, total revenue at 51.76%, water revenue at 51.43% compared to the same period of 2017 (Attachment).

- Approve the Plan of 2017 on payroll and bonus for employee and manager of the Company in accordance with the Letter No.1520/TTr-GĐ-TCHC dated 20/7/2017, including:

- Income fund of employee: 50.724 million VND; those of specialized managers: 2.592 million VND; those of non-specialized manager. 324 million VND; the ...

APPENDIX

(attached with Resolution No.03 /NQ-GĐ-HĐQT dated July 31, 017)

| No. | Content of criteria | Unit | 6-month accummulation in 2016 | The 2017 Plan | 6-month accummulation in 2017 | Rate % |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Compared to the 2017 plan | Compared to the same period of 2016 |
|  |  |  | (1) | (2) | (3) | (4=3/2) | (5=3/1) |
| A/ BUSINESS PRODUCTION |  |  |  |  |  |  |  |
| 1 | Water volume input | Million m3 | 34,266 |  | 32,836 |  | 95.83% |
| 2 | Consumed water | Million m 3 | 24,094 | 49,000 | 25,087 | 51.20% | 104.12% |
| 3 | New meter installation | piece | 1,969 | 1,000 | 692 | 69.20% | 35.14% |
| 4 | Meter replacement | piece | 13,425 | 26,030 | 13,694 | 52,61% | 102.00% |
| 5 | Rate of households using fresh water | % | 99.99 | 100.00 | 100.00 | 100.00% | 100.01% |
| B/ CONSTRUCTION INVESMENT |  |  |  |  |  |  |  |
| 1 | Water supply network development | meter | - | 1,543 | 250 | 16.20% | - |
|  |  | Billion VND | - | 4,972 | 0.825 | 16,59% |  |
| 2 | Improvement of water supply network | meter | - | 670 | 670 | 100,00% |  |
|  |  | Billion VND | - | 7,224 | 3,060 | 42,36% |  |
| 3 | Investment in new water pipe replacement | meter | 200 | 4.993 | 3.326 | 66,61% | 1663% |
|  |  | Billion VND | 0.660 | 34,559 | 21,087 | 61.02% | 3195.00% |
| 4 | Works of reducing water leaking | meter |  | 11.597 | 890 | 7,67% |  |
|  |  | Billion VND | 10,265 | 52,162 | 3,432 | 6.58% | 33.43% |
| C/ FINANCE |  |  |  |  |  |  |  |
| 1 | Total revenue | Billion VND | 223,528 | 457,800 | 236,967 | 51.76% | 106.01% |
| 2 | Revenue from water | Billion VND | 220,857 | 453,250 | 233,121 | 51.43% | 105.55% |