HFC: Board resolution

On 11/09/2017, Hanoi Petrol Fuel Joint Stock Company announced board resolution as follows

Article 1: Adjust the progress and disbursement of the collection from the share issuance according to share issuance registration No. 89/GCN-UBCK issued on 28/12/2016 by SSC):

| No. | Purpose | Expected amount | Expected time | Finishing time | Adjustment | Reasn |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Project on Tam Hiep Petroleum Store with area of 4,100m2 | 7,094,000,000 | QIV.2016 – QI.2017 | QI.2017 | None |  |
| 2 | Project on Petroleum Store at Dan Phuong District with area of 3,300m2 | 14,956,000,000 | QIV.2016 – QI.2017 |  | QIV.2017 | Because of unforeseen reasons (level grounding progress took longer time than expected) |
|  | Total | 22,050,000,000 |  |  |  |  |

Article 2: Chair of Board of Directors has responsibility to report at the soonest General Meeting of Shareholders 2017

Article 3: This board resolution took effect from the date of signature