HFC: Progress report of using proceeds

On September 11th, 2017, Hanoi Petrol Fuel Joint Stock Company announced the Progress report of using proceeds as follows:

I. Shares to be offered to public

1. Nam of shares to be offered: Shares of Hanoi Petrol Fuel Joint Stock Company

2. Type of securities: Common share

3. Par value: 10,000 VND/ share

4. A number of shares to be offered: 3,989,999 shares, in which:

+ Number of shares to be offered for existing shareholders: 2,100,000 shares

+ Number of shares to be offered additionally in order to increase capital from Owner’s equity: 1,112,999 shares

+ Number of shares to be offered in order to pay dividend: 672,000 shares

+ Number of shares to be offered under the employee stock ownership plan: 105,000 shares

5. Total capital to be mobilized: VND 22,050,000,000

6. Starting date of issuance period: January 24th, 2017

7. Ending date of issuance period: March 10th, 2017

II. The plan of using proceeds

- Progress of the project in accordance with the prospectus:

| STT | Purpose of using proceeds | Expected value |  |
| --- | --- | --- | --- |
|  | Investment in the project of Tam Hiep Petroleum station with 4,100m2 of area | 7,094,000,000 | From the 4th quarter of 2016 to the 1st quarter of 2017 |
|  | Investment in the project of Petroleum station in Dan Phuong district with 3,300m2 of area | 14,956,000,000 | From the 4th quarter of 2016 to the 1st quarter of 2017 |
|  | Total | 22,050,000,000 |  |

- Current progress:

| STT | Purpose of using proceeds | Value | Completion date |
| --- | --- | --- | --- |
|  | Investment in the project of Tam Hiep Petroleum station with 4,100m2 of area | 7,094,000,000 | Quarter I/ 2017 |
|  | Investment in the project of Petroleum station in Dan Phuong district with 3,300m2 of area | 0 | Quarter IV/ 2017 |
|  | Total | 7,094,000,000 |  |

- Changes or amendments and reasons: According to Board Resolution No. 48/2017/NQ-HDQT dated September 11th, 2017, due to objective reasons, process of getting approval for land clearance and architectural plan of investment project of petroleum station in Dan Phuong district with 3,300m2 of area has been prolonged more than the original progress. Therefore, Board of Directors adjusted progress of using proceeds to the 4th quarter of 2017.