MAS: Change in plan for use of the proceeds

On 15 Sep 2017, Danang Airports Services Joint-Stock Company announced the change in plan for use of the proceeds as follows:

Article 1: Approve change in plan for use of the proceeds

1. The plan for use of the proceeds is adjusted as follows:

| No | Purpose | Old plan |  | New plan |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Amount | Disbursement schedule | Amount | Disbursement schedule |
| 1 | Basic construction to expand the catering factory at Cam Ranh Airport – phase 2 | 8,000,000,000 | Expected in Q.I/ 2017 after the share issue finishes | 8,000,000,000 | In 2017 |
| 1.1 | Handcart bridge | 74,243,000 | Q.I/ 2017 |  |  |
| 1.2 | Electricity, Water and Air conditioner | 3,610,306,000 | Q.I/ 2017 | 1,805,153,000 | In 2017 |
| 1.3 | Handcart park lot | 89,597,000 | Q.I/ 2017 | 89,597,000 | In 2017 |
| 1.4 | Architectural and structural part | 4,225,854,000 | Q.I/ 2017 | 6,105,250,000 | In 2017 |
| 2 | Salary for employees (1 month) | 4,636,770,000 | Mar 2017 | 4,636,770,000 | Mar 2017 |
|  | Total | 12,636,770,000 |  | 12,636,770,000 |  |

Reason for the change: to restructure the bank loans for the project: “investment in construction to expand the catering factory at Cam Ranh Airport – phase 2” based on extraordinary General Mandate dated 21 Oct 2016 which was approved the extraordinary General Meeting of Shareholders 2017

The Company did not disburse the handcart bridge because the Company arranged the way for the hand carts

Article 2: Enforcement

This Board resolution took effect from the signing date. The Management Board and relevant departments take responsibility for implementing it