HFC: Notice of use of proceeds collected from the share public offer

On 05 Oct 2018, HFC Petroleum Corporation announced Notice of use of proceeds collected from the share public offer as follows:

- Share public offer

- Name of share: Share of HFC Petroleum Corporation

- Stock code: HFC

- Type of share: Common share

- Par value: VND 10,000

- Number of shares offered: 3,989,999 shares. In which:

+ Share public offer for existing shareholders: 2,100,000 shares

+ Additional share issuance for increasing the share capital from the equity: 1,112,999 shares

+ Additional share issuance for dividend payment: 672,000 shares

+ Additional share issuance under ESOP: 105,000 shares

- Total amount of mobilization capitals: VND 22,050,000,000

- Start date: 24 Jan 2017

- Final date: 10 Mar 2017

- Uses of proceeds mobilized from the share public offer

- Schedule of the project as announced at the Prospectus

| No | Target | Expected amount | Expected time |
| --- | --- | --- | --- |
| 1 | Project of investing for Tam Hiep gas station with the acreage of 4,100 m2 | 7,094,000,000 | QIV/2016 – QI/2017 |
| 2 | Project of investing for the gas station at Dan Phuong District with the acreage of 3,300 m2 | 14,956,000,000 | QIV/2016 – QI/2017 |
|  | Total | 22,050,000,000 |  |

- Current schedule

| No | Target | Disbursed amount | Completion time |
| --- | --- | --- | --- |
| 1 | Project of investing for Tam Hiep gas station with the acreage of 4,100 m2 | 7,094,000,000 | QI/2017 |
| 2 | Project of investing for the gas station at Dan Phuong District with the acreage of 3,300 m2 | 0 | Changed for the 1st time: QIV/2018 Changed for the 2nd time: QIV/2019 |
|  | Total | 7,094,000,000 |  |

- Change, adjustment: According to the Board Resolution No 35/2018/NQ/HFC-HDQT issued on 05 Oct 2018, the project of investing for the gas station at Dan Phuong District with the acreage of 3,300 m2 had been issued, however, during implementing the lands clearance at the lands supplemented to set up automatic car wash station implemented as the direction from the People’s Committee of Hanoi City on setting up the automatic car wash station at gas station of the City, the exact lands acreage of the project is VND 4,790.0 m2 (Increased by 1,439 m2, equivalent to 42.9% compared with the acreage of 3,351m2 of the zoning plan of renting the lands), because the duration needed to be spent for completing all procedures on adjusting the investment decision as current rules was prolonged, the schedule of project had been adjusted, therefore, Board of Directors changed duration of uses of proceeds into QIV/ 2019