VGC: Notice of progress of use of proceeds collected from the share public offer

On 07 Dec 2018, Viglacera Corporation announced Notice of progress of use of proceeds collected from the share public offer as follows:

- Share public offer

- Name of share: Share of Viglacera Corporation

- Type of share: Common share

- Par value: VND 10,000 per share

- Number of shares offered: 120,000,000 shares offered publically under the form of tender auction at Hanoi Stock Exchange

- Total amount of capitals mobilized (as the start of auction price): VND 1,476,000,000

- Start offer date: 21 Apr 2017

- Finish date:  08 Jun 2017

- Use of proceeds collected from the share public offer

- Progress of the project announced as the Prospectus

The use of proceeds announced at the Prospectus of share public offer of Viglacera Corporation dated 04 Apr 2017 for investments:

| No | Use of proceeds | Amount (VND) |
| --- | --- | --- |
|  | Amount as start price | 1,476,000,000,000 |
| 1 | Project of investing for the construction of Viglacera My Xuan Porcelain Factory, capacity of 750,000 products per year at My Xuan A Industrial Zone, Tan Thanh District, Ba Ria – Vung Tau Province | 292,000,000,000 |
| 2 | Project of investing for the construction and business of infrastructures of Dong Van IV Industrial Zone at the stage 02 (211.4 ha) at Kim Bang District, Ha Nam Province | 154,200,000,000 |
| 3 | Project of investing for the construction and business of infrastructures of Expanded Yen Phong I Industrial Zone at Yen Phong District, Bac Ninh Province | 691,690,000,000 |
| 4 | Project of investing for the construction of the extra white floating glasses processing lines at Ba Ria – Vung Tau Province | 310,000,000,000 |
| 5 | Supplement the working capital for the Corporation | 28,110,000,000 |

- Result of the offer and adjustment of use of proceeds:

According to the use of proceeds at the Board Resolution No 70/TCT-HDQT dated 14 Jun 2017 by Viglacera Corporation on change in use of proceeds collected from the share public offer presented at the Board Resolution No 31/TCT-HDQT dated 14 Mar 2017 and the share public offer registration certificate No 14/GCN-UBCK issued by Chairman of the State Securities Commission of Vietnam on 17 Apr 2017, the net proceeds collected from the offer would be used as follows:

| No | Use of proceeds | Amount (VND) |
| --- | --- | --- |
| I | Amount of proceeds collected by auctions as start price (Board Resolution No 31/TCT-HDQT dated 14 Mar 2017) | 1,476,000,000,000 |
| 1 | Project of investing for the construction of Viglacera My Xuan Porcelain Factory, capacity of 750,000 products per year at My Xuan A Industrial Zone, Tan Thanh District, Ba Ria – Vung Tau Province | 292,000,000,000 |
| 2 | Project of investing for the construction and business of infrastructures of Dong Van IV Industrial Zone at the stage 02 (211.4 ha) at Kim Bang District, Ha Nam Province | 154,200,000,000 |
| 3 | Project of investing for the construction and business of infrastructures of Expanded Yen Phong I Industrial Zone at Yen Phong District, Bac Ninh Province | 691,690,000,000 |
| 4 | Project of investing for the construction of the extra white floating glasses processing lines at Ba Ria – Vung Tau Province | 310,000,000,000 |
| 5 | Supplement the working capital for the Corporation | 28,110,000,000 |
| II | Amount of increase in proceeds collected compared with start price (Board Resolution No 70/TCT-HDQT dated 14 Jun 2017) | 442,184,374,000 |
| 1 | Investments for the contribution into projects at Cuba as the started schedule | 320,000,000,000 |
| 2 | Project of investing for the construction of technical infrastructures of the services, housing area for workers of Dong Van IV Industrial Zone at Kim Bang District, Ha Nam Province | 50,000,000,000 |
| 3 | Supplement the working capital for the Corporation | 72,184,374,000 |
|  | Total | 1,918,184,374,000 |

- Current progress

| No | Use of proceeds | Amount of proceeds as adjustment (VND) | Used amount by the end of 03 Dec 2018 (VND) | Unused amount of proceeds from the offer |
| --- | --- | --- | --- | --- |
| I | Amount of proceeds collected by auctions as start price | 1,476,000,000,000 | 1,229,020,888,182 | 246,979,111,818 |
| 1 | Project of investing for the construction of Viglacera My Xuan Porcelain Factory, capacity of 750,000 products per year at My Xuan A Industrial Zone, Tan Thanh District, Ba Ria – Vung Tau Province | 292,000,000,000 | 285,183,196,336 | 6,816,803,664 |
| 2 | Project of investing for the construction and business of infrastructures of Dong Van IV Industrial Zone at the stage 02 (211.4 ha) at Kim Bang District, Ha Nam Province | 154,200,000,000 | 153,974,348,669 | 225,651,331 |
| 3 | Project of investing for the construction and business of infrastructures of Expanded Yen Phong I Industrial Zone at Yen Phong District, Bac Ninh Province | 691,690,000,000 | 451,753,343,177 | 239,936,656,823 |
| 4 | Project of investing for the construction of the extra white floating glasses processing lines at Ba Ria – Vung Tau Province | 310,000,000,000 | 310,000,000 | - |
| 5 | Supplement the working capital for the Corporation | 28,110,000,000 | 28,110,000,000 | - |
| II | Amount of increase in proceeds collected compared with start price (Board Resolution No 70/TCT-HDQT dated 14 Jun 2017) | 442,184,374,000 | 207,108,337,662 | 235,076,036,338 |
| 1 | Investments for the contribution into projects at Cuba as the started schedule | 320,000,000,000 | 87,532,122,836 | 232,467,877,164 |
| 2 | Project of investing for the construction of technical infrastructures of the services, housing area for workers of Dong Van IV Industrial Zone at Kim Bang District, Ha Nam Province | 50,000,000,000 | 47,391,840,826 | 2,608,159,174 |
| 3 | Supplement the working capital for the Corporation | 72,184,374,000 | 72,184,374,000 | - |
|  | Total | 1,918,184,374,000 | 1,436,129,225,844 | 482,055,148,156 |

- Change, adjustment (if any) and reason for adjustment

Viglacera Corporation changed the first plan because:

- The actual net proceeds collected from the offer increased as the start of auction price by: VND 442,184,374,000

- Based on the actual status when implementing all the investment projects and use of capitals of the Corporation