VGC: Notice of progress of use of proceeds collected from the shares offering

On 12 Feb 2018, Viglacera Corporation announced Notice of progress of use of proceeds collected from the shares offering as follows:

I. Shares public offering

1. Name of share: Share of Viglacera Corporation

2. Type of share: Common share

3. Par value: VND 10,000 per share

4. Number of shares offered: 					42,500,000 shares

In which:

+ Under ESOP:							12,500,000 shares

+ Public offering by public auction at Hanoi Stock Exchange:	30,000,000 shares

5. Total amount of capitals mobilized (according to par value):	VND 425,000,000,000

6. Total proceeds collected from the shares offering:		VND 563,960,840,000

7. Total expenses:						VND 582,330,000

8. Net proceeds collected from the shares offering:		VND 563,378,510,000

9. Start date:							28 Jun 2016

10. Final date:							22 Aug 2016

II. Use of proceeds

1. Progress announced as the Prospectus:

| No | Purpose for using proceeds | Values (VND) |
| --- | --- | --- |
| 1 | Working capital for the Project Lowe – Binh Duong | 82,250,000,000 |
| 2 | Investment project on constructing and infrastructure operating at Phu Ha Industrial Zone | 242,750,000,000 |
| 3 | Supplement into the working capital for the Corporation | 172,250,000,000 |
|  | Total | 497,250,000,000 |

2. Result of the offering and the adjustment on use of proceeds

3. According to the use of proceeds at the Resolution No.104/TCT-HĐQT issued on 22 Dec 2016 by Board of Directors of the Corporation on changing purposes of using proceeds collected from the shares public offering as the Resolution No.41/TCT-HĐQT issued on 10 Jun 2016 by the Corporation and the shares public offering registration certificate No.34/GCN-UBCK issued by the State Securities of Vietnam on 22 Jun 2016, proceeds will be used as follows:

| No | Purpose for using proceeds | Value (VND) |
| --- | --- | --- |
| 1 | Working capital for the Low e Glass Project – Binh Duong Province | 82,250,000,000 |
| 2 | Investment project on constructing and infrastructure operating at Phu Ha Industrial Zone stage 01 | 242,750,000,000 |
| 3 | Supplement into working capital for the Corporation | 27,698,037,645 |
| 4 | Implement the investment project on constructing and infrastructure operating at Dong Van IV Industrial Zone stage 01, Kim Bang District, Ha Nam Province | 144,551,962,355 |
| 5 | Supplement into investment capital for projects being implemented of the Corporation | 66,128,510,000 |
| 5.1 | Supplement into capitals for investing into the energy saving glasses production line capacity 2.3 million m2 per year at Tan Dong Hiep Production Area, Di An District, Binh Duong Province | 21,514,661,300 |
| 5.2 | Invest in constructing the My Xuan Porcelain Viglacera Plant at My Xuan A Industrial Zone, Ba Ria – Vung Tau Province | 22,626,000,000 |
| 5.3 | Implement the investment project on constructing and infrastructure operating at Expanding Yen Phong I Industrial Zone, Bac Ninh Province | 21,987,848,700 |
|  | Total | 563,378,510,000 |

3. Progress of use of proceeds until 31 Jan 2018:

| No | Purpose of using proceeds | Amount as the use of proceeds at the Resolution No.104/TCT-HĐQT issued on 22 Dec 2016 (VND) | Amount used until 31 Jan 2018 (VND) | Unused proceeds collected from the shares offering |
| --- | --- | --- | --- | --- |
| 1 | Working capital for the Low e Glass Project – Binh Duong Province | 82,250,000,000 | 82,250,000,000 | - |
| 2 | Investment project on constructing and infrastructure operating at Phu Ha Industrial Zone stage 01 | 242,750,000,000 | 175,055,586,337 | 67,694,413,663 |
| 3 | Supplement into working capital for the Corporation | 27,698,037,645 | 27,698,037,645 | - |
| 4 | Implement the investment project on constructing and infrastructure operating at Dong Van IV Industrial Zone stage 01, Kim Bang District, Ha Nam Province | 144,551,962,355 | 144,493,780,481 | 58,181,874 |
| 5 | Supplement into investment capital for projects being implemented of the Corporation | 66,128,510,000 | 61,139,970,034 | 4,988,539,966 |
| 5.1 | Supplement into capitals for investing into the energy saving glasses production line capacity 2.3 million m2 per year at Tan Dong Hiep Production Area, Di An District, Binh Duong Province | 21,514,661,300 | 17,899,321,434 | 3,615,339,866 |
| 5.2 | Invest in constructing the My Xuan Porcelain Viglacera Plant at My Xuan A Industrial Zone, Ba Ria – Vung Tau Province | 22,626,000,000 | 22,471,591,100 | 154,408,900 |
| 5.3 | Implement the investment project on constructing and infrastructure operating at Expanding Yen Phong I Industrial Zone, Bac Ninh Province | 21,987,848,700 | 20,769,057,500 | 1,218,791,200 |
|  | Total | 563,378,510,000 | 490,637,374,497 | 72,741,135,503 |

4. Changes/ adjustments (if any) and reasons for change:

- Because the total amount of capitals mobilized successfully from the shares offering after reducing the expenses for shares auction: VND 563,378,510,000, increased compared with the expected plan: VND 66,128,510,000

- Based on the realistic situation to implement investment projects and the realistic progress of using proceeds of the Corporation to increase efficiency of using proceeds