GMX: Annual General Mandate 2018

On 27 April 2018, My Xuan Brick Tile Pottery And Construction JSC announced the Annual General Mandate 2018 as follows:

- The audited financial statements 2017:

Unit: dongs

| Indicator | 2015 | 2016 | Decrease/ Increase (%) |
| --- | --- | --- | --- |
| Total asset value | 109,054,951,196 | 111,552,911,691 | 2.29 |
| Net revenue | 205,055,202,877 | 218,926,803,566 | 6.79 |
| Profit from business operation | 25,088,012,632 | 25,806,466,177 | 2.86 |
| Other profit | -431,229,937 | 10,216,312 | -102.47 |
| Profit before tax | 24,674,782,695 | 25,816,682,489 | 4.63 |
| Profit after tax | 20,582,660,630 | 20,770,048,619 | 0.94 |
| Rate of dividend payment (Already paid) | 25% | 25% | 0.00 |
| - 2nd payment of the 2015 dividend | 5% |  |  |
| - 3rd payment of the 2015 dividend | 5% |  |  |
| - 1st payment of the 2016 dividend | 15% |  |  |
| - 2nd payment of the 2016 dividend |  | 10% |  |
| - 1st payment of the 2017 dividend |  | 15% |  |

The business results in 2017

Unit: VND

| Targets | Performance |  | Plan in 2017 | % performance with |  |
| --- | --- | --- | --- | --- | --- |
|  | In 2016 | In 2017 |  | Plan in 2017 | Performance in 2016 |
| Net revenue | 205,005,202,877 | 218,926,803,566 | 205,005,202,876 | 106.79% | 106.79% |
| Cost of goods sold | 135,993,693,399 | 153,269,636,843 | 127,238,972,714 | 120.46% | 112.70% |
| Gross profit | 69,011,509,478 | 65,657,166,723 | 77,766,230,162 | 84.43% | 95.14% |
| Revenue from financial operation | 382,016,947 | 365,639,334 | 98,000,000 | 373.10% | 95.71% |
| Business expenses | 44,305,513,793 | 40,216,339,880 | 53,189,447,467 | 75.61% | 90.77% |
| Business profit | 25,088,012,632 | 25,806,466,177 | 24,674,782,695 | 104.59% | 102.86% |
| Other profit | (413,229,937) | 10,216,312 |  |  | -2.47% |
| Profit before tax | 24,674,782,695 | 25,816,682,489 | 24,674,782,695 | 104.63% | 104.63% |
| Corporate income tax | 4,092,122,065 | 5,039,633,870 | 4,092,122,065 | 123.15% | 123.15% |
| Profit after tax | 20,582,660,630 | 20,777,048,619 | 20,582,660,630 | 100.94% | 100.94% |

General Meeting of Shareholders approved the audited financial statement 2017 with approval rate of 100%

- The 2017 profit distribution plan:

Unit: VND

| No. | Contents | % of profit after tax | Value | Note |
| --- | --- | --- | --- | --- |
|  | Profit after tax in 2017 |  | 20,777,048,619 |  |
| 1 | Investment and development fund | 2.0% | 415,540,972 |  |
| 2 | Dividend payment (1st advance payment: 15% of Charter capital) | 38.4% | 7,971,672,000 |  |
| 3 | Bonus fund | 20.0% | 4,155,409,724 |  |
| 4 | Welfare fund | 2.0% | 415,540,972 |  |
| 5 | Bonus for Management Board | 10.3% | 2,142,923,171 |  |
|  | - Bonus in accordance with Annual General Mandate 2017 dated April 21st, 2017 (exceed 30% of the planned profit in 2016) | 7.7% | 1,596,713,057 | Deduct from realized profit in 2017 |
|  | - Bonus for completing the plan | 2.6% | 546,210,114 | Deduct 2.5% of realized profit in 2017 |
| 6 | Remaining undistributed profit |  | 13,489,982,653 |  |
|  | - Undistributed profit from the previous year |  | 7,814,020,873 |  |
|  | - Undistributed profit of 2017 | 27.3% | 5,675,961,780 |  |
| 7 | Distribution of remaining undistributed profit |  |  |  |
| 7.1 | Dividend payment in cash (2nd payment of 2017 dividend: 10% of Charter capital) | 25.6% | 5,314,448,000 |  |
| 7.2 | Bonus for Management Board |  | 46,111,598 |  |
|  | - Bonus for completing the plan | -0.2% | (31,643,598) |  |
|  | - Bonus for Management Board (exceed 40% of the planned profit) | 0.4% | 77,755,196 |  |
| 7.3 | Additional reserve fund of charter capital (deduct from undistributed profit) | 1.0% | 207,770,486 |  |
| 7.4 | Undistributed profit in 2017 | 0.4% | 75,988,098 |  |
|  | Total |  | 20,493,290,035 |  |

General meeting of Shareholders approved the 2017 profit distribution plan with approval rate of 100%

- The 2017 investment and development results:

| No. | Name of works, equipment | Unit | Plan in 2017 |  |  | Performance |  | Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Quantity | Unit price | Value | Quantity | Result/ value |  |
| A | Repair of fixed assets |  | - |  | 300,000,000 |  | 357,927,187 |  |
| 1 | Concrete for surface of the drying ground | M2 | 350 | 200,000 | 70,000,000 |  |  |  |
| 2 | Repair water drainage ditch | M | 200 | 100,000 | 20,000,000 |  |  |  |
| 3 | Repair water gutter | M | 400 | 400,000 | 160,000,000 |  |  |  |
| 4 | Other work |  |  |  | 50,000,000 |  |  |  |
| 5 | Landfill conveyor DC3 | System | 1 |  |  |  | 57,173,639 |  |
| 6 | Repair glass ground DC3 | System | 1 |  |  |  | 153,122,727 |  |
| 7 | Conveyor DC brick 22 DC1 | System | 1 |  |  |  | 43,900,527 |  |
| 8 | Replace uPVC doors for office building, hall and clinic room | System | 1 |  |  |  | 103,730,294 |  |
| B | New construction and investment |  |  |  | 34,134,650,000 |  | 3,839,990,980 |  |
| 1 | Build coal warehouse DC 3, completed product warehouse DC 2 | M2 | 2,903 | 550,000 | 1,596,650,000 | 3,637.50 | 2,174,546,930 | Because of increase of building area |
| 2 | Replace glass ground by mini furnace – line No 1 (20 * 76) | M2 | 1,520 | 550,000 | 836,000,000 |  |  | Not implement |
| 3 | Construct finished warehouse to remove the glaze furnace (10 * 28) + (68 * 20) + 200 | M2 | 2,640 | 550,000 | 1,452,000,000 | 704 | 422,904,940 |  |
| 4 | Brick furnace DC1, DC2 | Piece | 3 | 650,000,000 | 1,950,000,000 |  |  | Not implement |
| 5 | Purchase CNC machine | PC | 1 | 1,000,000,000 | 1,000,000,000 | 1 | 825,400,000 |  |
| 6 | Transferring a project (Chau Duc Brick Project) | Project | 1 | 15,000,000,000 | 15,000,000,000 |  |  | Already transferred contributed capital in Tan Thinh Construction – Service Co., Ltd. At present, Tan Thinh Construction – Service Co., Ltd is completing land lease and making documents to submit People’s Committee to be allowed to transfer the project |
| 7 | Prepare to invest in Chau Duc Brick Plant | Project | 1 | 10,000,000,000 | 10,000,000,000 |  |  | The Company is implementing advance for land transfer at the project area |
| 8 | Construct water drainage pipe from DC 3 to ecological lakes DC1 | M | 300 | 1,000,000 | 300,000,000 | 320 | 417,139,110 | The Company is implementing and the building has not yet put into use |
| 9 | Investment in adobe brick project with the capacity of 10- 12 million tablets/ year | M | 1 | 2,000,000,000 | 2,000,000,000 |  |  | Not yet implemented. Because this product is mainly supplied for building works with State’s capital. Currently, demand for adobe brick is not much; therefore, the Company has not yet implemented the project |
| C | Construct and purchase tangible fixed assets because of new accrued investment and tangible fixed assets put into use |  |  |  |  |  | 8,752,367,340 | Ensure stability and meet the production and business plan in this year |
| 1 | Mini Furnace system DC3 |  |  |  |  |  |  |  |
| 1.1 | Mini furnace – drying tile | PC | 2 |  |  |  | 447,395,860 |  |
| 1.2 | Mini exhaust fan (centrifugal fan N10) | PC | 2 |  |  |  | 88,533,680 |  |
| 1.3 | Mini heat recovery ventilator N8 | PC | 2 |  |  |  | 77,467,020 |  |
| 2 | Brick drying tunnel DC3 |  |  |  |  |  |  |  |
| 2.1 | Brick drying tunnel DC3 | PC | 3 |  |  |  | 522,323,910 |  |
| 2.2 | Fan N10 | PC | 1 |  |  |  | 44,266,840 |  |
| 2.3 | Fan N14 | PC | 1 |  |  |  | 60,866,950 |  |
| 2.4 | Fan N6 | PC | 9 |  |  |  | 298,801,270 |  |
| 2.5 | Brick drying vehicle | PC | 2 |  |  |  | 89,085,960 |  |
| 3 | Other fixed assets |  |  |  |  |  |  |  |
| 3.1 | Fan N12 to dry tile DC1 | PC | 1 |  |  |  | 64,650,300 |  |
| 3.2 | Heat recovery ventilator and air supply for drying tunnel N12 | PC | 1 |  |  |  | 64,650,300 |  |
| 3.3 | Tractor KU BO TA – L3202 | PC | 1 |  |  |  | 230,000,000 |  |
| 3.4 | Drilling machine (second hand) | PC | 1 |  |  |  | 90,000,000 |  |
| 3.5 | Air compressor machine 30 HP – HITACHI branch (INVESTER) and air tank 700L | pc | 1 |  |  |  | 125,000,000 |  |
| 3.6 | Generator – Mitsumitshi brand – Capacity: 305 KVA (second hand) | PC | 1 |  |  |  | 550,000,000 |  |
| 3.7 | Rolling machine for brick system DC2 | PC | 1 |  |  |  | 345,352,220 |  |
| 3.8 | Brick cutting machine DC1 | PC | 1 |  |  |  | 41,411,020 |  |
| 3.9 | Vertical brick cutting machine | PC | 1 |  |  |  | 49,072,760 |  |
| 3.10 | Tile punching machine (22 pieces/ m2 – 6 surfaces) | PC | 2 |  |  |  | 1,915,228,422 | To increase output and quality of products |
| 3.11 | Clinker grinding machine | PC | 1 |  |  |  | 596,382,320 |  |
| 3.12 | Tile machine warehouse DC3 | M2 | 2,435 |  | 3.10 |  | 1,458,237,193 |  |
| 3. 13 | Upgrade the road leading to clay mine – Fill by concrete | m | 700 |  |  |  | 588,672,861 |  |
| 3.14 | Photocopier – TOSHIBA – ESUTUDO 250 BA brand | PC | 1 |  |  |  | 50,000,000 |  |
| 3.15 | Software of personnel management and salary management | Package | 1 |  |  |  | 30,000,000 |  |
| 3.16 | 5 – seat car – MAZDa brand (car for sales department) | PC | 1 |  |  |  | 921,068,454 | Because the old car is damaged and not satisfied with the work’s requirement |
| D | Construction and purchase of fixed assets that are not put into use |  |  |  |  |  | 1,388,164,374 |  |
| 1 | Coal supply machine - Coal grinder with 2 hammers | system | 1 |  |  |  | 28,906,847 |  |
| 2 | Furnace oil burning system (Imported from Italy) | system | 5 |  |  |  | 1,215,366,619 | To increase output and quality of products |
| 3 | Mechanical factory | M2 | 180 |  |  |  | 143,890,909 |  |
|  | Total |  |  |  | 34,434,650,000 |  | 14,338,449,881 |  |

General Meeting of Shareholders approved the 2017 investment and development results with 100% of approval rate.

- The production and business plan in 2018:

| No. | Norm | Unit | Amount | Notes |
| --- | --- | --- | --- | --- |
| I | Production quantity | piece | 79,736,000 |  |
| II | Sales quantity | piece | 86,918,023 |  |
| 1 | Construction bricks | piece | 68,400,000 |  |
| 2 | Decoration products | piece | 11,336,000 |  |
| 3 | Colored titles | piece | 3,900,000 |  |
| 4 | Commercial decoration products | piece | 2,509,023 |  |
| 5 | Glazed products | piece | 773,000 |  |
| III | Business results | VND |  |  |
| 1 | Net revenue | VND | 226,187,104,489 |  |
| 2 | Profit before tax | VND | 25,724,868,933 |  |
| 3 | Profit after tax | VND | 20,708,519,491 |  |

General Meeting of Shareholders approved the production and business plan in 2018 with 100% of approval rate.

- The 2018 profit distribution plan

Unit: VND

| No. | Contents | % of profit after tax | Value | Note |
| --- | --- | --- | --- | --- |
| I | Undistributed profit |  | 28,806,298,948 |  |
| 1 | Undistributed profit accumulated as of last year |  | 8,097,779,457 |  |
| 2 | Planned profit after tax in 2018 |  | 20,708,519,491 |  |
| II | Profit distribution for 2018 |  | 18,980,962,860 |  |
| 1 | Investment and development fund | 2.0% | 414,170,390 |  |
| 2 | Bonus fund | 20.0% | 4,141,703,898 |  |
| 3 | Welfare fund | 2.0% | 414,170,390 |  |
| 4 | Bonus for Management Board | 2.5% | 517,712,987 | Deduct 2.5% of planned profit |
| 5 | Additional reserve fund of charter capital (deduct from undistributed profit after tax) | 1.0% | 207,085,195 |  |
| 7 | Dividend payment in cash (25% of Charter capital) | 64.2% | 13,286,120,000 |  |
| III | Total undistributed profit after tax |  | 9,825,336,088 |  |
| 1 | Undistributed profit after tax from previous year |  | 8,097,779,457 |  |
| 2 | Undistributed profit after tax in 2018 | 8.3% | 1,727,556,631 |  |

General Meeting of Shareholders approved the 2018 profit distribution plan with 100% of approval rate.

- The 2018 investment and development plan

Unit: VND 1,000

| No. | Contents | Unit | Q’ty | Unit price | Amount |
| --- | --- | --- | --- | --- | --- |
| A | REPAIR |  |  |  | 815,000 |
| 1 | Fill concrete for surface of drying ground | M2 | 350 | 300 | 105,000 |
| 2 | Re-make finished-good ground DC1 | M2 | 600 | 350 | 210,000 |
| 3 | Repair water supply and drainage system | System | 1 | 100,000 | 100,000 |
| 4 | Make boundary fence for the plant | System | 1 | 250,000 | 250,000 |
| 5 | Other repair works |  |  |  | 150,000 |
| B | NEW CONSTRUCTION AND INVESTMENT |  |  |  | 29,038,000 |
| 1 | Build soil and sand stock DC3 (21*6*4) | M2 | 720 | 650 | 468,000 |
| 2 | Replace glass drying ground DC1 (both foundation and concrete floor) | M2 | 6,400 | 800 | 5,120,000 |
| 3 | Purchasing Forklift 2.5 tons | PC | 2 | 300,000 | 600,000 |
| 4 | Buy old bulldozer K D155 (over 80%) | PC | 1 | 1,500,000 | 1,500,000 |
| 5 | Construct weigh station 80 tons | PC | 1 | 350,000 | 350,000 |
| 6 | Build grinding system | System | 1 | 150,000 | 150,000 |
| 7 | Construct a drying platform | System | 1 | 350,000 | 350,000 |
| 8 | Invest in Chau Duc Brick Plant (Machines: 10 billion dongs + Investment preparation: 10 billion dongs) | Project | 1 | 20,000,000 | 20,000,000 |
| 9 | Others |  |  |  | 500,000 |
|  | Total |  |  |  | 29,853,000 |

General Meeting of Shareholders approved the 2018 investment and construction plan with 100% of approval rate.

- Investment project “Chau Duc brick plant”

- Location: Suoi Rao commune, Chau Duc district, Ba Ria – Vung Tau province (next to Tan Hoa road connected Chau Duc – Binh Chau)

- Design capacity: 100 million bricks per year

- Production technology: Shape bricks by plastic method; automatically place bricks in the oven by robot system; heat the products by the oven system;

- Product’s structure:

+ Brick: Hollow brick No. 9, hollow brick No. 8, Cement brick No. 9, cement brick No. 8 and so on;

- Total estimated investment budget: 01 oven system with capacity 100 million bricks per year:

+ Construction value: 76,472,200 thousand dongs;

+ Equipment value: 38,316,000 thousand dongs;

+ Other expenses: 8,755,000 thousand dongs;

+ Provision expense 5%: 6,177,160 million dongs;

Total: 129,720,000 thousand dongs

In which: Equity capital: 65,000,000 thousand dongs;

Capital borrowing from banks: 64,720,000 thousand dongs;

Equity capital is the Company’s current equity capital and capital from issuing additional new shares

General Meeting of Shareholders approved the investment project “Chau Duc Brick Plant” with 100% of approval rate;

- Remuneration for Board of Directors and Supervisory Board in 2018:

| No. | Title | Quantity | Monthly remuneration (VND/ person) | Annual remuneration (VND) | Note |
| --- | --- | --- | --- | --- | --- |
| 1 | Chairman of Board of Directors | 1 | 20,000,000 | 240,000,000 |  |
| 2 | Vice Chairman of Board of Directors | 1 | 10,000,000 | 120,000,000 |  |
| 3 | Member of Board of Directors (3 members) | 3 | 7,000,000 | 252,000,000 |  |
| 4 | Head of Supervisory Board | 1 | 7,000,000 | 84,000,000 |  |
| 5 | Member of Supervisory Board (2 members) | 2 | 5,000,000 | 120,000,000 |  |
|  | Total | 8 |  | 816,000,000 |  |

Total remuneration of Board of Directors and Supervisory Board:

68,000,000 dongs/month x 12 months = 816,000,000 dongs

General Meeting of Shareholders approved the remuneration for Board of Directors and Supervisory Board in 2018 with 100% of approval rate;

- Approve bonus for Board of Directors, Supervisory Board, Secretary and Management Board, including: Management Board, Chief Accountant., Head and Deputy Head of departments, divisions and production factories;

- Regarding achieving the 2018 profit plan: Reward 2.5% of Profit after tax

- Exceeding the 2018 profit plan: 40% of the surplus profit;

General Meeting of Shareholders approved the bonus for Board of Directors and Supervisory Board in 2018 with 100% of approval rate;

- Select the auditing company to audit the Company’s financial statements in 2018:

Option 1: Continue to select Vietland Auditing – Consulting Co., Ltd

Address/l 02 Huynh Khuong Ninh – district No. 1 – Hochiminh city;

This Company has enough audit functions for public companies in accordance with regulations of the Ministry of Finance.

Approve rate: 40.64%

Option 2: Assign Supervisory Board to consider and introduce one of auditing companies approved for auditing financial statements of public companies by State Securities Commission of Vietnam;

Approve rate: 50.36%

Hence, General Meeting of Shareholders authorized Supervisory Board to consider and introduce one of auditing companies approved for auditing financial statements of public companies by State Securities Commission of Vietnam;

- Approve the Company’s governance regulations, which are amended in accordance with Decree No. 71/2017/ND-CP promulgated by Prime Minister and taken effect from August 1st, 2017;

- Chairman of Board of Directors cum General Director:

According to regulations of Charter and the governance regulations of the Company, that Chairman of Board of Directors holds the position of General Director must be approved by Annual General Meeting of Shareholders. Board of Directors proposed the Annual General Meeting of Shareholders 2018 to continue to vote  for Mr. Luu Ngoc Thanh – Chairman of Board of Directors to hold the position of General Director of the Company in 2018.

The Annual General Mandate was approved by 100% of shareholders attending the meeting at 13:00, April 27th, 2018.