PV2: Report on use of proceeds from share offering

On 12 Jun 2018, PV2 Investment Joint Stock Company announced report on use of proceeds from share offering as follows:

Name of the organization: PVI Investment and Development Joint Stock Company (now PV2 Investment Joint Stock Company)

Headquarter address: No. 01 Pham Van Bach, Yen Hoa ward, Cau Giay district, Hanoi

Tel.: 04 6 273 2659

Fax: 04 6 273 2668

- The share offered to public

- Name of share: share of PVI Investment and Development Joint Stock Company (now PV2 Investment Joint Stock Company)

- Type of share: common share

- Par value: VND 10,000/ share

- Number of share offered: 19,099,292 shares

- Total mobilized proceeds: VND 190,992,920,000

- Start date: 09 Nov 2010

- Finish date: 29 Dec 2010

- Plan to use the mobilized proceeds from this share offering

- Progress of the project announced in prospectus

According to the plan to use proceeds announced in prospectus, the proceeds from this share offering will be used as follows:

| No. | Project | Investment proceeds according to plan (VND) |
| --- | --- | --- |
| 1 | Nhon Trach High-grade villas area, Dong Nai | 30,460,000,000 |
| 2 | Bien Hoa Office Building – Dong Nai | 2,821,000,000 |
| 3 | A High-grade Office Building – Yen Hoa, Cau Giay, Hanoi | 116,014,000,000 |
| 4 | Supplement business capital | 41,698,000,000 |
|  | Total | 190,993,000,000 |

- Progress of the project at present

In 2011, PV2 focused on investing in the projects that the Company as an investor and used a part of the capital for short – term financial service to take advantage of the opportunities from a market with scarcity of capital to enhance investment efficiency. Therefore, PV2 haven’t invested in the project: “A High-grade Office Building – Yen Hoa, Cau Giay, Hanoi” according to plan

Therefore, on 25 Apr 2012, annual General meeting of Shareholders 2012 of PV2 Investment Joint Stock Company issued General Mandate No. 01/ NQ- DHDCD. One in the contents of this General Mandate: adjustment of plan to use proceeds from share offering as follows:

| No. | Project | Investment proceeds according to plan (VND) | Adjusted investment proceeds (VND) |
| --- | --- | --- | --- |
| 1 | Nhon Trach High-grade villas area, Dong Nai | 30,460,000,000 | 50,460,000,000 |
| 2 | Bien Hoa Office Building – Dong Nai | 2,821,000,000 | 2,821,000,000 |
| 3 | A High-grade Office Building – Yen Hoa, Cau Giay, Hanoi | 116,014,000,000 | 0 |
| 4 | Housing for employees of Dung Quat oil refinery plant | 0 | 77,712,000,000 |
| 5 | Supplement business capital and disburse according to the progress of the project | 41,698,000,000 | 60,000,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

Progress of the projects at present

| No. | Project | Investment proceeds after adjusting (VND) | Actual investment proceeds (VND) |
| --- | --- | --- | --- |
| 1 | Nhon Trach High-grade villas area, Dong Nai | 50,460,000,000 | 50,460,000,000 |
| 2 | Bien Hoa Office Building – Dong Nai | 2,821,000,000 | 2,821,000,000 |
| 3 | Housing for employees of Dung Quat oil refinery plant | 77,712,000,000 | 4,000,000,000 |
| 4 | Supplement business capital and disburse according to the progress of the project | 60,000,000,000 | 133,712,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

- Project: Nhon Trach High-grade villas area - Dong Nai

On the basis of plan to transform the project to Social housing for low-income people of PV2, on 06 Jan 2015, People’s Committee of Dong Nai province issued decision No. 13/ QD- UBND on approving the transformation of purpose of commercial housing => approve the transformation of purpose of use of residential area project according to planning at Long Tan and Phu Hoi wards of PV2 to social housing development project at Long Tan and Phu Hoi wards, Nhon Trach district, Dong Nai province

People’s Committee of Dong Nai province approved the adjustment of detailed planning 1: 500, report on environmental impact assessment and handed over land with the period of 50 years. At present, PV2 is recovering land and implementing the procedure to beg approval of investment plan, creating basic design, designing construction drawings and begging infrastructure construction permit…

- Project: Bien Hoa Office Building – Dong Nai

On 30 Jun 2011, PV2 signed the contract to transfer this project to PVI Holdings

- Project: Housing for employees of Dung Quat oil refinery plant in Quang Ngai

The progress of this project depends on Dung Quat oil refinery plant. Situation of real estate market in Dung Quat is not good and most employees can’t afford to purchase a house. Therefore, Dung Quat oil refinery plant has not given a specific plan

- Changes, adjustments (if any) and reason: mentioned in section 2