NCS: Notice of the progress of using the proceeds

On 09 Oct 2018, Noibai Catering Services Joint Stock Company announced the progress of using the proceeds as follows:

Name of issuer: Noibai Catering Services Joint Stock Company

Headquarter address: Noi Bai International Airport, Phu Minh Commune, Soc Son District, Ha Noi City

Tel: 84 4 3884 0289			Fax: 84 4 3884 0199

I. The stock offered to the public

1. Name of the stock: Share of Noibai Catering Services Joint Stock Company

2. Type of share: common share

3. Par value: VND 10,000/ share

4. Number of shares offered: 5,989,723 shares

5. Total proceeds: VND 59,897,230,000

Total cost: VND 95,060,000

Net proceeds: VND 59,603,892,067

6. Start date of the offering: 18 Aug 2017

7. End date of the offering: 10 Oct 2017

II. Plan on using the proceeds

1. The progress disclosed in the Prospectus

+ In Sep 2016: completing the ground clearance, hiring the land of Phu Minh People’s Committee, conducting the ground breaking in Sep or Oct 2016

+ Bidding the package of construction in Sep to start in late Nov 2016

+ Q.I/ 2018: Accepting and handing over the project

+ Q.II/ 2018: Put the project in operation

+ 2024 – 2025: deploying the stage 2

2. Current progress of the project

+ Contracts in implementation as planned

Commencing the construction: from 24 Nov 2016

Putting the project into operation: from 15 Aug 2018

| No | Purpose of use of the proceeds | Amount used until 04 Nov 2018 (VND) | The next plan on using the proceeds |
| --- | --- | --- | --- |
|  |  |  | Dec 2018 |
| 1 | Payment for package of kitchen equipment and wash equipment of the project for building Noi Bai catering processing base | 40,304,000,000 | 19,299,892,067 |