NPH: Report on use of proceeds

On 20 December 2018, Nha Trang Post Hotel Joint Stock Company announced report on use of proceeds as follows:

I. SERCURITIES

1. Securities name offered: Nha Trang Post Hotel Joint Stock Company

2. Type of securities: common share

3. Par value: VND 100,000 /share	- Offering price: VND 150,000 /share

4. Number of shares offered: 97,824 shares

5. Total proceeds: VND 14,673,600,000

6. Starting date of the offering: 17 Nov 2014

7. Ending date of the offering: 10 Dec 2014

(On 30 Jul 2015, VNPT completed the share purchase to ensure contributed State capital at the rate of 30% of Charter capital)

II. PLAN ON USE OF PROCEEDS:

1. Plan progress (purpose):

- Deposit to guarantee the Nha Trang Post Hotel Project with the amount of VND 20 billion as requested by Thanh Hoa Province People’s Committee.

- Implement legal procedures on construction investment and application for construction permission.

2. Current progress of the plan:

- The Company signed a deposit contract with Khanh Hoa Department of Finance and MHB Khanh Hoa and paid a deposit of VND 20 billion into blockade account opened at MHB Khanh Hoa (now known as BIDV Bank – Nha Trang Branch)

- The Company signed contracts serving the project including:

- Contract on architecture design, structure design and electromechanical design

- Contract on geologic inspection of construction

- Contract on consulting on making Environmental Impact Assessment

- Contract on consulting on creating Investment Project

- Contract on consulting on creating construction drawings

- Contract on consulting on examining conceptual design

- Contract on consulting on examining the presentation on Investment Project

- Contract on consulting on project management

- Result of works implementation to the current time as follows:

| No | Contents | Exercised |
| --- | --- | --- |
| 1 | Deal on planning and architecture construction | Completed |
| 2 | Accept clearance height | Completed |
| 3 | Environmental Impact Assessment (EIA) | Completed |
| 4 | Certify to inspect fire prevention and fighting | Completed |
| 5 | Approve the unit to examine construction engineering design and estimation of the construction Nha Trang Post Hotel | Completed |
| 6 | Deal on electric supply for the construction Nha Trang Post Hotel | Completed |
| 7 | Deal on location of water supply connection for Nha Trang Post Hotel | Completed |
| 8 | Conceptual design | Examined by Ministry of Construction |
| 9 | Presentation on Investment Project | Examined |
| 10 | Construction engineering design | Finished examination and make a file submitted to be examined |
| 11 | Construction application and project estimation file | Created |

- Legal procedures of the project and construction application were completed. However, the Company received Notice No. 405/TB-UBND dated 09 Aug 2016 issued by Khanh Hoa Province People’s Committee on the request that Nha Trang Post Hotel Joint Stock Company and Vietnam Post Corporation select units to cooperate investment as well as plan a group of 4-star hotels at area No.2 Tran Phu, Nha Trang. Therefore, the Company now still wait to cooperate with Vietnam Post Corporation to implement the following work of the project.

3. Use of proceeds:

a. Total proceeds from the share issuance: VND 14,673,600,000

b. Detailed use of proceeds (as at 30 Nov 2018)

| No | Content | Paid amount (VND) |
| --- | --- | --- |
| 1 | Payments/Advances for expenses of project creating, consulting, designing, etc. | 4,287,136,791 |
| 2 | Payments for interest expense of loans | 170,250,000 |
| 3 | Payments for other expenses (salaries, printing expenses, expenses for approvals and document examinations, etc.) | 986,216,691 |
|  | Total: | 5,443,603,482 |

c. Out of the project deposit of VND 20 billion, the Company was approved by Khanh Hoa Province Planning and Investment to disburse VND 5,825,782,673 for contracts serving to the project. The remaining deposit in the blockade account is VND 14,174,217,327.

3. Changes, adjustments: none