## NCS: Report on use of proceeds from the public offering

On 10/ 04/ 2019, Noibai Catering Services Joint Stock Company announced the report on use of proceeds from the public offering as follows:

Contents:

Name of issuer: Noibai Catering Services Joint Stock Company

Address of head office: Noi Bai International Airport – Phu My Commune – Soc Son District – Hanoi

Tel: 84-4 3884 0289    Fax: 84-4 3884 0199

# Share

- Name of share: share of Noibai Catering Services Joint Stock Company

- Type of share: common share

- Par value: VND 10,000/ share

- Number of shares issued: 5,989,723 shares

- Total amount of capital mobilized:

- Total amount of proceeds from the public offering: VND 59,897,230,000

- Total expenses: VND 95,060,000

Net revenue from the public offering: VND 59,603,892,067

- Starting date: 18 Aug 2017

- Completing date: 10 Oct 2017

# Plan on use of proceeds from the public offering

- Progress of project disclosed according to the prospectus:

- In Sep 2016: Complete the clearance work, rented more land of the People’s Committee of Phu My Commune, implement the breaking- ground in September or October 2016

- Implement the bidding of Construction package in September to start project at the end of November 2016

- At the beginning of 2017: Select contractors for device packages

- In Quarter I of 2018: Implement acceptance of project

- In Quarter II of 2018: Put project into use, exploitation

- In year 2024 – 2025: implement the second stage

- Current progress of project:

- The contracts are being implemented according to the progress presented in the plan

Starting date of constructing project: 24 Nov 2016

Date of putting project into operation: From 15 Aug 2018

| No. | Purpose of use of capital | Amount used until 09 April 2019 (VND) | Next plan on use of capital (VND) |
| --- | --- | --- | --- |
|  |  |  | April 2019 |
| 1 | Pay for package “Kitchen device” and “Wash device” of investment project of constructing Noi Bai Catering Processing Facility | 51,185,000,000 | 8,418,892,067 |
|  | Total | 51,185,000,000 | 8,418,892,067 |

- Changes, adjustments (if any) and reasons for adjustments: None