NBW: Board Resolution

On 02 Nov 2020, Nha Be Water Supply Joint Stock Company announced Board Resolution No. 33/NQ–CNNB–HDQT as follows:

Article 01: Approve the production – business – financial result of the first 09 months of 2020 according to the Report No. 4991/BC–CNNB–KHVTTH dated 23 Oct 2020 by Manager of the Company and the Quarter 3 Financial Statement with the exercised result of the main targets as follows: Water consumption reached 53,941 thousand m3 (73.39%/ plan); Total revenue reached VND 560,720 million (74.38%/ plan); Profit before tax reached VND 17,567 million (94.42%/ plan)

Article 02: Approve the list of structures – investment for basic construction for 2021 according to the Submission No. 4993/TTr-CNNB-KT dated 23 Oct 2020 by Manager of the Company, included:

- Structures prepared to be invested in 2021: VND 41,440 million

- Structures from 2020: VND 28,003 million

Article 03 Approve the appointment of Mr. Nguyen Tuong Triem as a person in charge of Corporate Governance for term 2017-2022.

Article 04: Approve the plan to hold the Annual General Meeting of Shareholders of 2021 as follows:

- Meeting date: 15/04/2021

- Place: No 1179 Nguyen Van Linh, Zone 4, Tan Phong Ward, District 7, Ho chi Minh City.

- Agenda: + Report on the business result of 2020 and business plan for 2021;
+ Report on the operation of the BOD in 2020;
+ Report on the operation of the Supervisory Board in 2020;
+ Selecting the auditing company for 2021;
+ Plan for profit distribution, dividend payment of 2020;
+ Proposal for the remuneration of the BOD and the Supervisory Board;

+ Amendment of the company’s charter.
+ Dismiss and Elect members of the BOD and the Supervisory Board term 2017 – 2022;
+ Other issues under the authority of the General Meeting of Shareholders.

Appendix: Production – business – financial result of the first 09 months of 2020

(Attached to the Board Resolution No. 33/NQ–CNNB–HDQT dated 02 Nov 2020)

| Criteria | Unit | Plan for 2020 | Quarter III. 2020 | The first 09 months of 2020 |
| --- | --- | --- | --- | --- |
|  |  |  | Exercised results | Comparison with Quarter III. 2019 | Exercised results | Comparison with Plan for 2020 |
| A | B | 1 | 2 | 3 | 4 | 5=4/1 |
| A. Production – business |
| Water consumption | 1,000 m3 | 73,500 | 18,096 | +3.05% | 53,941 | 73.39% |
| Install newly water meters | Meter | 3,000 | 763 | -35.94% | 2,903 | 96.77% |
| Change small-size water meters | Meter | 24,000 | 9,116 | +32.5% | 19,568 | 81.53% |
| Change large-size water meters | Meter | 153 | 22 | -18.52% | 41 | 26.8% |
| Water loss rate | % | 14.50 | 14.83 | -1.72% | 13.49 | -1.01% |
| B. Investments for construction and purchasing |
| Develop the water supply network | Million VND | 9,064 | 7,369 | - | 7,507 | 82.82% |
| Repair the broken pipes | Million VND | 25,340 | 9,905 | - | 13,973 | 55.14% |
| Construction the tunnel of general water meter | Million VND | 2,692 | 580 | - | 580 | 21.55% |
| C. Purchasing materials, equipment |
| Purchasing equipment in service of the work of water loss prevention in 2020 | Million VND | 6,200 | 1,738 | - | 3,922 | 63.27% |
| Purchasing information technology equipment | Million VND | 3,700 | 604 | - | 841 | 22.73% |
| Equip the tools and devices in service of the management of network and business of the Company | Million VND | 1,200 | - | - | 995 | 82.92% |
| Maintenance and new replacement of equipment in service of the manufacture of sawanew bottled water | Million VND | 800 | 52 | - | 789 | 98.58% |
| Repair, upgrade the working offices, restrooms, internal works of the Company | Million VND | 300 | 184 | - | 644 | 21.47% |
| D. Finance |
| Total revenue | Million VND | 753,845 | 189,354 | 14.53% | 560,720 | 74.38% |
| Total expense | Million VND | 735,239 | 183,583 | 13.71% | 543,154 | 73.87% |
| Profit before tax | Million VND | 18,606 | 5,771 | 48.7% | 17,567 | 94.42% |