TVA: Report on use of proceeds

On 20/01/2020, Thanh Tri Sanitary Ware Joint Stock Company announced the report on the use of proceeds as follows:

I. STOCKS OFFERED TO THE PUBLIC

1. Name of offered stock: Shares of Viglacera Corporation - Joint Stock Company

2. Stock type: Common share

3. Par value: VND 10,000/VND/share

4. Number of stocks offered for sale: 4,500,000 shares (Four million, five hundred thousand shares) offered to existing shareholders.

5. Total amount of mobilized capital: VND 45,000,000,000 (Forty-five billion Vietnam dong)

6. Starting date of offering: December 15, 2017

7. Date of completing the offering: January 31, 2018

I. PLAN ON USING THE AMOUNT MOBILIZED FROM THE PUBLIC OFFERING

1. Plan on using the capital collected from the public offering

| No. | Content | Amount |
| --- | --- | --- |
| 1 | Investment in Viglacera Ceramic Material Processing Plant with the capacity of 20,000 tons/year/ | VND 45,000,000,000 |

2. Project progress until now

| No. | Content | Amount (VND) 11,538,429,001 |
| --- | --- | --- |
| 1 | 1st installment by bank transfer under contract no. 01/HDTVHT dated 27/02/2017 and contract no. 01/.2017/HDQLTK dated march 2017 (fulfilling procedures for land use right) | 500,000,000 |
| 2 | 2nd installment by bank transfer under contract no. 01/HDTVHT dated 27/02/2017 and contract no. 01/.2017/HDQLTK dated march 2017 (fulfilling procedures for land use right) | 3,000,000,000 |
| 3 | 3rd installment by bank transfer under contract no. 01/HDTVHT dated 27/02/2017 and contract no. 01/.2017/HDQLTK dated march 2017 (fulfilling procedures for land use right) | 2,300,000,000 |
| 4 | 4th installment by bank transfer under contract no. 01/HDTVHT dated 27/02/2017 and contract no. 01/.2017/HDQLTK dated march 2017 (fulfilling procedures for land use right) | 2,300,000,000 |
| 5 | Depository to implement the project under Agreement Record no. 23 dated 23/10/2017 with Hai Duong Department of Planning and Investments. | 3,015,240,000 |
| 6 | Payment of 50% of contract no. 16/2017/HD-MTHD dated 25/12/2017 on environment procedures for the materials processing plant project | 77,814,000 |
| 7 | Depositing 50% of contract no. 18/HDKT-2018-YH dated 22/03/2018 on survey and design of electrical construction drawing (material processing plant) | 20,000,000 |
| 8 | Advance payment of 50% of contract no. 01/2017/HDXD-TV dated 06/07/2017 for the consultancy for preparation of project on investment in construction of material processing plant. | 104,000,000 |
| 9 | Payment for contract no. 284/2018/HD-CCU dated 12/12/2018 on verifying the basic design of the material processing plant project. | 30,000,000 |
| 10 | Payment for contract no. 01/2019/HDTV dated 15/3/2019: Cost of construction drawing design and cost estimate of investment in material processing plant. | 72,000,000 |
| 11 | Payment for contract no. 25/HD-TVKS dated 06/04/2019: Cost of work topographic survey (measuring landmark to determine soil and stone quantity) - material processing plant project. | 7,000,000 |
| 12 | Payment for contract no. 30/HD-DICO dated 06/04/2019 (work geographic survey consultancy - material processing plant project) | 39,200,000 |
| 13 | Payment for contract no. 29/HDKT-2019 dated 06/5/2019 (fire protection design consultancy of material processing plant project) | 51,700,000 |
| 14 | Cost of tender posting | 1,485,000 |
| 15 | Cost of purchasing computers and printers for Project Management Unit of material processing plant. | 19,990,001 |

3. Unused amount: VND 33,461,570,999