NCS: Notice of the progress of use of the proceeds

On 03 Mar 2020, Noibai Catering Services Joint Stock Company announced the progress of use of the proceeds as follows:

- Name of issuer: Noibai Catering Services Joint Stock Company

- Headquarter address: Noi Bai International Airport, Phu Minh Commune, Soc Son District, Ha Noi City

- Tel: 84 4 3884 0289			Fax: 84 4 3884 0199

I. The stock offered to the public

1. Name of the stock: Share of Noibai Catering Services Joint Stock Company

2. Type of share: common share

3. Par value: VND 10,000/ share

4. Number of shares offered: 5,989,723 shares

5. Total proceeds:

Total expected proceeds of the public share issue: VND 59,897,230,000

Total proceeds of the public share issue: VND 59,698,952,067

Total cost: VND 95,060,000

Net proceeds: VND 59,603,892,067

6. Start date of the offering: 18 Aug 2017

7. End date of the offering: 10 Oct 2017

II. Plan on using the proceeds

1. The progress disclosed in the Prospectus

+ In Sep 2016: basically completing the ground clearance, hiring the pond land of Phu Minh People’s Committee, conducting the ground breaking in Sep or Oct 2016

+ Bidding the package of construction in Sep to start in late Nov 2016

+ In early 2017: Organizing selection of contractors for equipment packages

+ Q.I/ 2018: Accepting and handing over the project

+ Q.II/ 2018: Put the project in operation

+ 2024 – 2025: deploying the stage 2

2. Current progress of the project

The investment project for building Noi Bai Aviation Catering Processing Facility was completed and put into operation on August 15, 2018 and is in the process of awaiting final settlement approval

+ Amount disbursed until March 3, 2020: 59,603,892,067

+ Amount to continue disbursing: 0 VND

+ Purpose of using the proceeds: Supplementing capital to implement the investment project for building Noi Bai Aviation Catering Processing Facility. The company used the capital for the right purpose

3.  Changes, adjustments (if any) and reasons, reasons for adjustment: Based on the progress of the Project and the implementation of bidding packages, the Company adjusted the detailed plan for use of the proceeds from the share issue to increase charter capital to ensure the right purpose of use of capital. The company is carrying out reporting procedures in accordance with the regulations