MKP: Report on use of proceeds collected from the share public offer

On 30 Mar 2020, Mekophar Chemical Pharmaceutical Joint Stock Company announced Report on use of proceeds collected from the share public offer as follows:

Name of issuer: Mekophar Chemical Pharmaceutical Joint Stock Company

Head quarter address: No. 297/5 Ly Thuong Kiet, ward 15, district 11, Ho Chi Minh city

Tel: (84-28) 3865 0258		Fax: (84-28) 3865 0394

- Share public offer

- Name of share: Mekophar Chemical Pharmaceutical Joint Stock Company

- Type of share: Common share

- Par value: VND 10,000 per share

- Number of shares offered: 3,828,187 shares

- Total amount of mobilized capitals: VND 153,127,480,000

- First offer date: 15 Feb 2019

- Final offer date: 02 Apr 2019

- Use of proceeds collected from the share public offer

- Schedule of the project disclosed as the Prospectus:

Designed, completed the legal procedures: From September of 2018 to October of 2018

Started the construction and completed: From December of 2018 to June of 2019

Installing the machinery equipment and test running: December of 2019

Official operation: October of 2020

- Current schedule:

- The collected proceeds were transferred from Mekophar Chemical Pharmaceutical Joint Stock Company to Mekophar Company Limited for enforcement

- Surveying the design and estimating the expenses

- Change, adjustment (if any) and reason:

Because the market had many changes on technology so the design must be changed and the equipment supplier also must be changed