SD9: Board resolution

On 28/07/2020, Song Da No 9 Joint Stock Company announced board resolution as follows:

Article 1: Approve the following contents:

- Approve the operating result of QII.2020 and the first 06 months of 2020

- Operating result of QII.2020

| No. | Contents | Unit | QII.2020 |
| --- | --- | --- | --- |
|  |  |  | Plan | Exercised | % exercised |
| 1 | Total production value | VND billion | 210 | 132 | 63 |
| 2 | Sales | VND billion | 222 | 119 | 54 |
| 3 | Cash to account | VND billion | 167 | 93 | 55 |
| 4 | Payables to State budget | VND billion | 11 | 5.4 | 49 |
| 5 | Profit | VND billion | 4.1 | 1.12 | 27 |
| 6 | Average incomes | VND billion | 13.8 | 9.9 | 71 |
| 7 | Investment | VND billion | 75 | 32.9 | 44 |

- Operating result of the first 06 months of 2020

| No. | Contents | Unit | QII.2020 |
| --- | --- | --- | --- |
|  |  |  | Plan | Exercised | % exercised |
| 1 | Total production value | VND billion | 710 | 202 | 28 |
| 2 | Sales | VND billion | 717 | 177 | 25 |
| 3 | Cash to account | VND billion | 667 | 209 | 31 |
| 4 | Payables to State budget | VND billion | 46 | 11 | 23 |
| 5 | Profit | VND billion | 32.9 | 1.33 | 4 |
| 6 | Average incomes | VND billion | 11.9 | 9.1 | 76 |
| 7 | Investment | VND billion | 134 | 79 | 59 |

- Approve the operating plan for QIII.2020 and the last 06 months of 2020

- Main targets

| No. | Contents | Unit | QIII.2020 | Last 06 months of 2020 |
| --- | --- | --- | --- | --- |
| 1 | Total production value | VND billion | 174 | 432 |
| 2 | Sales | VND billion | 205 | 408 |
| 3 | Cash to account | VND billion | 186 | 375 |
| 4 | Payables to State budget | VND billion | 12 | 25 |
| 5 | Profit | VND billion | 10.3 | 20.4 |
| 6 | Average incomes | VND billion | 10.6 | 10.3 |
| 7 | Investment | VND billion | 85.9 | 85.9 |

- Main targets on constructions in QIII.2020

  - Installation production:

| No. | Targets | Unit | QIII.2020 | Last 06 months of 2020 |
| --- | --- | --- | --- | --- |
| 1 | Total RCC construction volume | m3 | 13.950 | 13,950 |
| 2 | Total CVC construction volume | m3 | 15.250 | 29,806 |
| 3 | Total volume of spray drill, drainage drill | m3 | 256 | 256 |
| 4 | Total rock excavation volume | m3 | 176.002 | 341,942 |
| 5 | Total volume of embankment | m3 | 19.799 | 265,815 |
| 6 | Total reinforced concrete piles volume | m | 16.000 | 32,000 |
| 7 | Total construction volume of Sewer pipes | m | 439 | 1,394 |

    - Tan My construction: Completing CVC concrete at side dam no. 3, road to the corridor before 30/09/2020; completing RCC construction at side dam No. 4 before 25/07/2020; completing the CVC concrete at side dam No .4, road to the corridor before 30/10/2020; completing the stone exploitation for supplying grinding station.

    - F2 Bidding package – Renovating canal: Constructing a part of pile pipe and sheet pile for the right side of Tau Hu canal from Km 2 + 600 to 3 + 600; completing the sanding activities phase 2 at left side of Tau Hu canal; completing the sanding activities phase 1 at right side of Tau Hu canal and phase 2 from Km 1 + 300 to Km 1 + 600; completing the sanding activities for entire top of horizontal canal No. 3.

    - Long Phu Thermal power: Completing and handling the dyke foundation phase I; completing the foundation work, sanding activities for the dyke phase 1; completing the digging activities and handling foundation of waste dump.

    - Canh Tang Reservoir: Completing the bottom plate concreting activities; spillway concrete core M150; pin cylinder walls up to 84m height; completing the processing activities for concrete cladding; completing the reinforcement for the construction up to 59 m height

    - Yen Xa construction:

- Bidding package No. 4: Constructing and installing HDPE D630 pipe route at Dai Thanh area and uPVC D315 at Alley 111, constructing Huu Hoa bridge with uPVC from HG 46.0/2/0/1 to HG 46.0/2/0/; completing the split well at Dai Thanh area and Alley 11, Huu Hoa bridge area 46.0/2/0/0 and 46.0/2/0/7

- Bidding package No. 3: Constructing and installing uPVC D315 pipe, HDPE D400 pipe from HG 26.0/0 to HG 26.0/5; constructing and installing pit 26.0/0 to HG 26.0/5; constructing split well 26.0/0 to HG 26.0/5; Underground jack-up route from HG 26.4 to HG 30.0

    - Tan Loc Hydropower: Digging hold for dam foundation until 30/12 (reach 100% volume); digging hole for the foundation of pressure pipe until 30/12 (reach 100% volume); digging hold for factory’s foundation until 30/12 (reach 100% volume); digging hold for discharge canal foundation until 31/12 (reach 45% volume)

    - Hoa Lien Project: Completing the digging activities within the area of 04 overflow banks up to the designed height; completing the vertical crank phase 1 reach +6 attitude; completing the bottom plate concreting; ½ the production of concrete cylindrical pin 4 overflow banks at the right shoulder valve

  - Industrial production

    - Maintaining the stable production at Nam Khanh hydropower and Pake Hydropower

| No. | Projects | Wattage MW | Power production (106 Kw) | Production (VND billion) |
| --- | --- | --- | --- | --- |
|  |  |  | QIII.2020 | Last 06 months of 2020 | QIII.2020 | Last 06 months of 2020 |
|  | Total | 38 | 33.6 | 52 | 30.8 | 61.4 |
| 1 | Nam Khanh | 12 | 16 | 23.4 | 14.7 | 23.4 |
| 2 | Pake | 26 | 17.6 | 28.6 | 16.1 | 28.6 |

    - Pake Hydropower project

- Key duties of Board of Directors in QIII.2020

- Production:

- Request General Manager to host the works assigned by Board of Directors to each individual at Meeting Minute of Board of Directors in July 2020

- Approve the structure of departments according to the submission No. 38/TTr-TCNS dated 17/07/2020 of General Manager of the Company;

- Finance and resource

- Restructuring activities

- Completing legal procedures and power generation targets of Pake Hydropower in QIII.2020

- Closing the data accounted for constructions to build internal norms and cost for new constructions; cutting, saving and controlling all expense from the Company to unit members, Executive Board and Leader Board of constructions

- Implementing salary payment and policies on insurance for labor

- Renewing and rearrange the apparatus and completing the construction apparatus at bidding packages which have been implemented by the Company.

- Completing regulations on management of the Company

- Making plan on leasing the remaining floors of the Headquarter; leasing land at Chuong My in long-term and leasing the Headquarter at Da Nang; Cooperating with the Union to build a management model for the Company’s building

- Issuing the table price for leasing machinery and estimating the repairing expense before 31/07/2020; issuing forms of contracts on leasing equipment; establishing group to managing leased equipment

Article 2: Assign General Manager to implement this resolution according to the Law and Charter of the Company

Article 3: This resolution took effect from the date of signature.