PV2: Report on use of proceeds in the first 06 months of 2020

On 29 Jun 2020, PV2 Investment JSC announced Report on use of proceeds in the first 06 months of 2020 No. 39/PV2-CBTT as follows:

- Share public offer

- Name of share: Share of PV2 Investment JSC

- Type of share: Common share

- Par value: VND 10,000 per share

- Number of offered shares: 19,099,292 shares

- Total amount of mobilized capital: VND 190,992,920,000

- First offer date: 09 Nov 2010

- Finish offer date: 29 Dec 2010

- Use of proceeds collected from the share public offer

- Schedule of project as disclosed at the Prospectus:

According to the plan disclosed at the issued prospectus, the proceeds collected from the share public offer would be used for some of the following categories:

| No | Project | Investment distributed as plan (VND) |
| --- | --- | --- |
| 1 | Project of Nhon Trach high class villas, Dong Nai | 30,460,000,000 |
| 2 | Project of Bien Hoa office building, Dong Nai | 2,821,000,000 |
| 3 | Project of high class office building at Yen Hoa, Cau Giay, Hanoi | 116,014,000,000 |
| 4 | Supplement for the working capital | 41,698,000,000 |
|  | Total | 190,993,000,000 |

- Current schedule:

Because in 2911, PV2 needed capital for the projects with PVS as investor and use a part of the source for current finance services in order to use up the opportunity of the market which is lacking in capital, in purpose of strengthening the investing efficiency, PV2 temporarily did not invest for the project of high class office building at Yen Hoa, Cau Giay, Hanoi as planned

Therefore, on 25 Apr 2012, Annual General Meeting of Shareholders of 2012 of PV2 Investment JSC issued the Annual General Mandate No. 01/NQ-DHDCD, in which, adjusted the use of proceeds collected from the share public offer, details as follows:

| No | Project | Investment distributed as plan (VND) | Adjusted investment (VND) |
| --- | --- | --- | --- |
| 1 | Project of Nhon Trach high class villas, Dong Nai | 30,460,000,000 | 50,460,000,000 |
| 2 | Project of Bien Hoa office building, Dong Nai | 2,821,000,000 | 2,821,000,000 |
| 3 | Project of high class office building at Yen Hoa, Cau Giay, Hanoi | 116,014,000,000 | 0 |
| 4 | Project of houses for employees at Dung Quat Oil Refining Factory | 0 | 77,712,000,000 |
| 5 | Supplement for the working capital and disbursement as schedule of projects | 41,698,000,000 | 60,000,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

Current schedule at the projects is as follows:

| No | Project | Investment distributed as the adjusted plan (VND) | Actual used investment (VND) |
| --- | --- | --- | --- |
| 1 | Project of Nhon Trach high class villas, Dong Nai | 50,460,000,000 | 50,460,000,000 |
| 2 | Project of Bien Hoa office building, Dong Nai | 2,821,000,000 | 2,821,000,000 |
| 3 | Project of houses for employees at Dung Quat Oil Refining Factory | 77,712,000,000 | 4,000,000,000 |
| 4 | Supplement for the working capital and disbursement as schedule of projects | 60,000,000,000 | 133,712,000,000 |
|  | Total | 190,993,000,000 | 190,993,000,000 |

- Project: Nhon Trach high class villas, Dong Nai:

- Based on the plan on transforming the project into the project of social houses for employees with low income of PV2, on 06 Jan 2015, the People’s Committee of Dong Nai Province issued the Decision No. 13/QD-UBND on approving the change in purpose of trading houses, whereby, approving the change in use of project “residential zone as master plan at Long Tan Commune and Phu Hoi Commune of PV2” into project “developing social houses at Long Tan Commune and Phu Hoi Commune, Nhon Trach District, Dong Nai Province”

- After reevaluate the investing efficiency at projects, PV2 considered that investing 100% for the project of social houses would not bring back any business efficiency, etc. so reported and was accepted by the People’s Committee of Dong Nai Province for rehabilitating the use of lands from social houses into trading houses at the project

- Currently, PV2 is implementing the procedures for being accepted by the functional authorities of Dong Nai Province for adjusting the detail master plan on 1/500 construction, issuing the investment plan and decision

- Project of Bien Hoa office building, Dong Nai

On 30 Jun 2011, PV2 signed the contract on transferring the project for PVI Holdings

- Project of houses for employees at Dung Quat Oil Refining Factory, Quang Ngai

PV2 is implementing the procedures for application of investment plan; build on the task to adjust the detail master plan, rate: 1/500; build on the blueprint to adjust the detail master plan, rate: 1/500

- Changes, adjustments (if any) and reason: (Mentioned at clause 2)