HWS: Extraordinary General Mandate 2020 on project approval and implementation of next steps to carry out investment, construction of Van Nien Clean Water Treatment Plant with capacity of 120,000m3/day and night

On 29 Aug 2020, HuuNghi Food Joint Stock Company announced the Extraordinary General Mandate 2020 on project approval and implementation of next steps to carry out investment, construction of Van Nien Clean Water Treatment Plant with capacity of 120,000m3/day and night as follows:

Article 1: Passing with 100% of the vote approving the Investment project of Van Nien Clean Water Treatment Plant with capacity of 120,000 m3/day and night (Details in Statement No.616/TTr-HWS dated August 27, 2020 of the Board of Directors of HueWACO) with the following main contents:

1. Name of the investment project: Van Nien clean water treatment plant with capacity of 120,000 m3/day and night

2. Project Objective:

2.1 Providing clean and safe water for Hue city area, Huong Tra town, Huong Thuy town, Phu Vang district and Quang Dien district, replacing factories: Da Vien, Quang Te 1, Huong Phong,…to meet the demand by 2030 according to the Thua Thien Hue Water Supply Planning, to ensure clean water security, and to extend investment progress of Huong Van and Loc Bon water plants

2.2 Expanding Van Nien Water Plant, synchronously connecting to the existing infrastructure system (Van Nien 1 pumping station, Van Nien 2 pumping station), promoting investment efficiency of Thua Thien Hue Water Supply Project in the period of 2015-2020 under the Vietnam Water Sector Development Program with ADB loans and invested pipeline network through many periods in Hue city, Huong Tra town, Huong Thuy town, Phu Vang district and Quang Dien district

2.3 Improve water supply capacity, ensure clean water security, complete construction of water supply infrastructure of Thua Thien Hue province, contribute to the implementation of Resolution No.54-NQ/TW dated December 10, 2019 of the Ministry of Politics on construction of Thua Thien Hue until 2030, with a vision to 2045, striving to make Thua Thien Hue become a city under the command of the central government by 2025

3. Project size:

3.1 Investment in implementation of the Project in 2 phases:

a) Phase 1 (2020 - 2022): Investment in all construction items, in which the construction is guaranteed to have an operating capacity of 120,000 m3/ day and night, only for installation of machines and technological equipment to ensure water treatment capacity of 60,000 m3/ day and night

b) Phase 2 (Year 2023 - 2025): Investment in the remaining items of the Project to ensure the water treatment capacity of the whole Project to be 120,000 m3/ day and night

3.2 Design capacity:

a) Phase 1 (2020-2022): 60,000 m3/ day and night

b) Phase 2 (2023-2025): 60,000 m3/ day and night

3.3 Total investment capital of the Project: VND 794,302,000,000, in which:

| Content | Phase 1 (VND) | Phase 2 (VND) | Total (VND) |
| --- | --- | --- | --- |
| - Construction cost | 398,663,000,000 | 120,634,000,000 | 519,297,000,000 |
| - Cost of equipment | 96,820,000,000 | 44,947,000,000 | 141,767,000,000 |
| - Compensation and resettlement expense | 25,500,000,000 | 0 | 25,500,000,000 |
| - Project management expense | 5,821,000,000 | 1,945,000,000 | 7,766,000,000 |
| - Construction investment consultancy expense | 19,831,000,000 | 1,255,000,000 | 21,086,000,000 |
| - Other expense | 4,892,000,000 | 1,811,000,000 | 6,703,000,000 |
| - Contingency expense | 49,011,000,000 | 23,172,000,000 | 72,183,000,000 |
| Total | 600,538,000,000 | 193,764,000,000 | 794,302,000,000 |

a) Total investment of Phase 1: VND 600,538,000,000, in which:

- Equity: VND 250,538,000,000, accounting for 41.72 percent of total investment in phase 1 of the Project

- Loans (from banks, credit institutions, ...): VND 350,000,000,000, accounting for 58.28% of the total investment in phase 1 of the Project

b) Total investment of Phase 2: VND 193,764,000,000

- Capital source: Equity, including but not limited to: depreciation of assets formed from Van Nien Clean Water Treatment Plant project with capacity of 120,000 m3/ day and night - phase 1 and other legal sources

4. Duration of the Project: until the end of 01 Jan 2056

5. Project implementation schedule:

- Completion of investment procedures: Quarter II-III/2020

- Complete procedures for land allocation, land lease: Quarter II-III/2020

* Phase 1:

- Completion of construction: 12 months from the date of land allocation (Expected quarter III/ 2021)

- Put the Phase 1 of the Project into operation: 15 months from the date of land allocation (expected Quarter IV/2021 - Quarter I/2022)

* Phase 2:

- Completion of construction: 10 months from the construction date of Phase 2 (expected Quarter III/2024)

- Put Phase 2 of the Project into operation: 12 months from the construction date of Phase 2 (expected Quarter III/ 2025)

6. Location of the project: On the planned land area under the detailed plan of Van Nien Clean Water Treatment Plant Project in Thuy Bieu Ward and Quang Te Hill, Thuy Xuan Ward, Hue City, Thua Thien Hue Province

7. Area of ​​land used for the Project:

a) Van Nien Clean Water Treatment Plant: 13.5 ha in the detailed plan of Van Nien Clean Water Treatment Plant in Thuy Bieu Ward, Hue City, approved by the People's Committee of Thua Thien Hue province in Decision No.2740/QD-UBND dated November 22, 2017, in which: The area of ​​18,717.6 m2 was granted to HueWACO by the People's Committee of Thua Thien Hue Province according to the Certificate of Land Use Right and assets attached to land number BK727690 dated September 24, 2012 with expiry date of 01 Jan 2056; and the extension with an area of ​​about 116,282.4 m2 (about 11.63ha)

b) Quang Te 3 clean water tank project: An area of ​​about 3,744 ha in Quang Te hill, Thuy Xuan ward, Hue city approved by the People's Committee in Decision No.1509/QD-UBND dated August 6, 2015

c) Actual land area of ​​the Project under the Land Lease Contract

Article 2: The extraordinary General Meeting of Shareholders authorizes the Chairman of the Board of Directors on behalf of the General Meeting of Shareholders to sign and issue the Decision approving the Van Nien Clean Water Treatment Plant Project with capacity of 120,000 m3/ day and night based on the main contents and targets of the Project approved by the extraordinary General Meeting of Shareholders in Article 1

Article 3: Passing with 100% of the vote approving the Plan on selecting a contractor to implement the investment project of Van Nien Clean Water Treatment Plant with capacity of 120,000 m3/ day and night (Details in Statement No.617/TTr-HWS dated August 27, 2020 of the Board of Directors of HueWACO)

Article 4: The extraordinary General Meeting of Shareholders authorizes the Board of Directors to perform the following tasks:

a) Decide, approve, and sign: Contractor selection plan; Bidding documents, contractor selection results, and bidding packages of the Project, including but not limited to the Project's Contract on Design, Equipment Supply and Construction (EPC)

b) Decide the plan, sign loan contract for project implementation

c) Decide, approve and sign the procedures and relevant documents for the commencement, investment, construction and operation of the project in accordance with regulations

d) Decide and approve plans on adjusting and handling problems related to the Project and the signed contracts of the Project (if any) in accordance with the reality in the implementation process, including but not limited to the progress of Project implementation

e) Decide and perform other necessary tasks for the Company to invest in Van Nien Clean Water Treatment Plant Project with capacity of 120,000 m3/ day and night

During the implementation of the above-mentioned tasks, the Board of Directors is allowed to direct, assign and authorize the Chairman of the Board of Directors, the Management Board and relevant departments of the Company to perform specific assignments

Article 5: This Resolution takes effect from the date of its signing. The Board of Directors, Supervisory Board, Management Board, related departments and individuals are responsible for the implementation of this General Mandate