PVG: Board Resolution on assigning additionally tasks for 2020 to Petrovietnam LPG Joint Stock Company

On 01 Sep 2020, Petrovietnam LPG Joint Stock Company announced Board Resolution on assigning additionally tasks for 2020 to Petrovietnam LPG Joint Stock Company No. 13/QD-HDQT-VNLPG as follows:

Article 01: Assign additionally tasks for 2020 to Petrovietnam LPG Joint Stock Company (PVGAS LPG) as attached documents

Article 02: Assign Manager of the Company to direct the related departments/ boards and units under the Company in building the detail plan on the basis of targets assigned, in accordance with the regulations of law, the Corporation and PVGAS LPG

Article 03: Members of the Board of Directors, Manager, Vice- Managers, Chief Accountant, Chiefs of the departments under the Company and Petrovietnam LPG Joint Stock Company and Managers of dependent branches are responsible for the enforcement of this board resolution

Appendix: Plan on investment & construction for 2020 of Southern Branch

| No | Name of project | Construction location | Time | Total investment/ approved estimate | Accumulation of disbursement value from the beginning of the project until 31 Dec 2019 | Invested amount | Plan for 2020 | Exercised tasks in 2020 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Starting | Completing | Decision number | Approving date | Office approved | Total investment | Total amount | In which |  | Total amount | In which |  |
|  |  |  |  |  |  |  |  | Total amount | In which |  | Owner’s equity | Borrowing capital + others |  |  | Owner’s equity | Borrowing capital + others |  |
|  |  |  |  |  |  |  |  |  | Owner’s equity | Borrowing capital + others |  |  |  |  |  |  |  |  |
|  | Total |  |  |  |  |  |  | 71.00 | 24.80 | 46.20 | 0.00 | 0.00 | 0.00 | 22.60 | 13.80 | 7.64 | 6.16 |  |
| A | C group |  |  |  |  |  |  | 70.00 | 23.80 | 46.20 | 0.00 | 0.00 | 0.00 | 21.60 | 12.80 | 6.64 | 6.16 |  |
| I | Preparing projects |  |  |  |  |  |  | 70.00 | 23.80 | 46.20 | 0.00 | 0.00 | 0.00 | 21.60 | 12.80 | 6.64 | 6.16 |  |
| 1 | LPG extracting station | West area, Highland & South Central, Southwest region | Quarter III. 2020 | 2021 |  |  |  | 66.00 | 19.80 | 46.20 | 0.00 | 0.00 | 0.00 | 17.60 | 8.80 | 2.64 | 6.16 | Enforce the procedures for investment, designation, construction |
| 2 | Vung Tau show room | Vung Tau | Quarter II. 2020 | Quarter IV. 2020 |  |  |  | 1.00 | 1.00 |  | 0.00 | 0.00 | 0.00 | 1.00 | 1.00 | 1.00 |  | Complete and put into use |
| 3 | Improving, repairing offices |  |  |  |  |  |  | 3.00 | 3.00 | 0.00 | 0.00 | 0.00 | 0.00 | 3.00 | 3.00 | 3.00 | 0.00 |  |
|  | Office of Southern Branch at PVGas Tower | Ho Chi Minh City | Quarter II. 2020 | Quarter II. 2020 |  |  |  | 2.00 | 2.00 |  | 0.00 | 0.00 | 0.00 | 2.00 | 2.00 | 2.00 | 0.00 | Quarter IV. 2020 |
|  | Office of Southeast, Highland, South Central, Southwest region | Southern Branch | Quarter II. 2020 | Quarter IV. 2020 |  |  |  | 1.00 | 1.00 |  | 0.00 | 0.00 | 0.00 | 1.00 | 1.00 | 1.00 | 0.00 | As the actual demand |
| B | Purchasing equipment |  |  |  |  |  |  | 1.00 | 1.00 | 0.00 | 0.00 | 0.00 | 0.00 | 1.00 | 1.00 | 1.00 | 0.00 |  |
| 1 | Office equipment; application software in service of the business operation | Southern Branch | Quarter II. 2020 | Quarter IV. 2020 |  |  |  | 1.00 | 1.00 | 0.00 | 0.00 | 0.00 | 0.00 | 1.00 | 1.00 | 1.00 | 0.00 | As the actual demand |

Note:

- Keep the other contents of Plan on investment & construction for 2020 of PVGAS LPG at the Decision No. 04/QD-HDQT-VNLPG dated 04 May 2020