**SID: Report on the progress of using the capital obtained from the public offering of securities**

On May 4, 2024, Saigon Co.op Investment Development JSC announced Report No. 118/2024/CV-SCID on the progress of using capital obtained from the public offering of securities as follows:

1. Issued securities:
2. Securities name: Shares of Saigon Co.op Investment Development JSC.
3. Securities type: Common share
4. Par value: VND 10,000/share.
5. Number of issued securities: 25,507,764 shares.
6. Total mobilized capital: VND 255,077,640,000, of which the capital mobilized for the project: VND 255,077,640,000.
7. End date of the offering: May 04, 2013
8. Plan for using the proceeds from the offering:
9. Project progress according to the announced plan:

According to the Prospectus, the Company issues shares to raise capital to finance 03 investment projects of the Company. The Company's total investment capital needs are about VND 800 billion. Total expected proceeds from the offering is VND 255 billion. The Company planned to disburse in 2012 and 2013.

Pursuant to the General Mandate 2016 No. 01/2016/NQ/DHDCD dated April 28, 2016, the Company's General Meeting of Shareholders approved changing the purpose of using capital from the public offering in 2013. Accordingly, up to now, the Company only invests in 02 projects with the amount expected to be allocated to the projects as follows:

* 1. An Phu Project - Saigon Co.op Commercial Service and Housing Area:
* Total investment USD 448,427,805.
* In which, capital from issuing additional shares: VND 198.45 billion.
* Project implementation time (expected): 2011 - 2016.
  1. Co.opmart Commercial Center - Supermarket Project in Vinh City, Nghe An Province:
* Total initial investment capital: VND 105.6 billion.

In which, capital from issuing additional shares: VND 15.85 billion.

* Project implementation time (expected): 2011 - 2014.

1. Current project progress:
   1. An Phu Project - Saigon Co.op Commercial Service and Housing Area:

* Project implementation progress compared to plan: In the progress.
* Progress of disbursement of capital mobilized from the issuance: VND 29.011 billion.
  1. Co.opmart Commercial Center - Supermarket Project in Vinh City, Nghe An Province:
* Project implementation progress compared to plan: In the progress.
* Progress of disbursement of capital mobilized from the issuance: VND 15.848 billion.

1. Changes (if any): None.
2. Reason for changing (if any): None.